REPUBLIC OF GHANA

BIBIANI –ANWHIASO –BEKWAI MUNICIPAL ASSEMBLY

WESTERN-NORTH REGION

2023 COMPOSITE ANNUAL ACTION PLAN

# BIBIANI -ANHWIASO-BEKWAI MUNICIPAL ASSEMBLY

# 1.0 INTRODUCTION

The 2023 Annual Action Plan of the Bibiani-Anhwiaso-Bekwai Municipal Assembly outlines the programmes and projects which the Municipal Assembly has planned to implement in 2023 with the collaboration and support of the Central Government, Donors, NGOs, CSOs, communities, etc. They are programmes and projects earmarked in the 2022-2025 DMTDP that are in line the Medium-Term National Development Policy Framework (MTNDPF 2022-2025) christened “An Agenda for Jobs: Creating Prosperity and Equal Opportunity for All II” and also enshrined with the Long Term National Development Policy Framework “a just, free, and prosperous nation with high levels of national income and broad-based social development’’ and the Medium-Term National Development Policy Framework, 2022-2025, with seven main goals: build a prosperous society; create equal opportunities for all;  safeguard the natural  environment and ensure a resilient built environment; Maintain a stable, united and safe society; Mainstream Emergency Response Activities into District Development Planning and Improve percentage implementation of Development Programme.

The 2021 Population and Housing Census (PHC) put the Municipal population at 167,971 which is made up of 82,798 males and 85,173 females, with a population growth rate of 1.8%.

1.1 DATE OF ESTABLISHMENT

The Bibiani-Anhwiaso-Bekwai Municipal Assembly was established in 1988 by the Local Government (Bibiani-Anhwiaso-Bekwai Municipal Assembly) (Establishment) Instrument, L.I 1387 under the then Local Government Law, 1988 PNDCL 207. The District was elevated into a Municipal status in 2018 and inaugurated on Thursday, 15th March, 2018 with LI 2284. Bibiani is the Municipal capital of the Bibiani Anhwiaso Bekwai Municipal.

1.2 VISION

The vision of the Assembly is to be an efficient and effective municipality with continuous enhanced living standards of its people.

1.3 MISSION STATEMENT

The Municipal Assembly exists ‘to facilitate the overall development of the municipality by effectively formulating and implementing plans and programmesof the Assembly, Ministries, Departments, Agencies and Non-Governmental Organisations in order to improve the quality of life of the people in the District.

1.4 LOCATION AND SIZE

The municipality is located in the north-western part of the Western Region of Ghana and between latitude 6o N, 3o N and longitude 2o W, 3o W. It is bordered to the North by the Atwima Mponua District in the Ashanti Region, South by the Wassa Amenfi West in the Western Region, West by the Sefwi Wiawso Municipal Assembly in the Western North Region and East by the Upper Denkyira West and Amannsie West in the Ashanti Region respectively. The municipal has a total land area of 873 km square.

Table 1 below provides a summary of the plan under various Development Dimesions

| THEMATIC AREAS | ECONOMIC DEVELOPMENT | SOCIAL DEVELOPMENT | ENVIRONMENT, INFRASTRUCTURE AND HUMAN SETTLEMENTS | GOVERNANCE, CORRUPTION AND ACCOUNTABILITY | Emergency Planning & Response (Inclusding Covid-19) | Implementation, Coordinating, Monitoring & Evaluation |
| --- | --- | --- | --- | --- | --- | --- |
| GOAL | Build a prosperous society | Create equal opportunity for all | Ensure resilient built environment while safeguarding the natural environment | Maintain a stable, safe and united society | Mainstream Emergency Response Activities into district development Planning | Improve percentage implementation of development programme |
| SECTORS | Trade, Agriculture, Markets, Tourism, Private Sector Development | Education, Health, Child dev’t & Protection, HIV/AIDS, Persons with Disability, Portable Water, Women Empowerment & Gender | Transportation, Energy, Waste & Sanitation, ICT, Human Settlement & Dev’t Planning, Natural Resource. | Revenue Mobilization, Local Governance, Security | Health care, disaster prevention and pandemics | Development planning, Budgeting and local governance |
| TOTAL NO. OF PROGRAMS AND PROJECTS | 35 | 73 | 30 | 17 | 6 | 8 |
| LEAD IMPLEMENTING AGENCY | BAC, MOFA, DWD / Central Administration | SWCD, GHS, GES, DWD, ILO, TA/ Central Administration | MEHU, DWD,TCPD, FSD, GES/ Central Administration | NADMO, GNFS/ Central Administration | GHS, NADMO and Central Administration | Central Administration |

Composite Annual Action Plan for 2023

| Programme (PBB) | Sub- Programme (PBB) | Broad Activities |  | Location | Time Frame |  |  |  |  |  |  | Cost |  |  |  |  | Programme Status |  |  |  | Implementing Institution |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Q1 |  |  | Q2 | Q3 |  | Q4 | GoG (GH¢) |  | IGF (GH¢) |  | Others (GH¢) | New |  | On-going |  | Lead |  | Collaborating |  |
| DEVELOPMENT DIMENSION 1: ECONOMIC DEVELOPMENT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Focus Area: Strong and Resilient Economy |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Management and Administration | Finance | 1. Train revenue collectors and key staff on revenue collection strategies |  | Bibiani |  |  |  |  |  |  |  | - |  | 15,000.00 |  | 5,000.00 |  |  | - |  | Finance |  | CA, GIZ |  |
| Management | Finance | 2. Update the list of ratable properties and businesses to enhance revenue mobilization |  | Municipal Wide |  |  |  |  |  |  |  | - |  | 30,000.00 |  | - |  |  | - |  | Finance Dept./ |  | CA |  |
| Focus Area: Private Sector Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Economic Development | Trade, Industry and Tourism | 3.Training and provision of start-up kits for 60 people in Gari processing, bee keeping, Soap making, Baking &confessionary |  | Municipal wide |  |  |  |  |  |  |  | 20,000 |  | 30,000.00 |  | 10,000.00 |  |  | - |  | BAC |  | CA |  |
|  |  | 4.Facilitate linkages among 5 local SMEs to Large Contractors on Subcontract base on GoG/MA projects |  | Municipal wide |  |  |  |  |  |  |  | 20,000.00 |  | 15,000.00 |  | - |  |  | - |  | BAC |  | CA, Donors |  |
|  |  | 5.Provide apprenticeship and start -ups for 30 youth in carpentry, Masonry, Auto-Mechanics, Welding& Fabrication |  | Municipal wide |  |  |  |  |  |  |  | 20,000.00 |  | 20,000.00 |  | 10,000.00 |  |  | - |  | BAC |  | CA, RTF, Donors |  |
|  |  | 6.Organise management training for 120 SMEs and Entrepreneurs |  | Municipal wide |  |  |  |  |  |  |  | 30,000.00 |  | 35,000.00 |  | - |  |  | - |  | BAC |  | CA |  |
|  |  | 7.Support Agriculture value chain Actors & SMEs with Revolving Funds |  | Municipal wide |  |  |  |  |  |  |  | - |  | - |  | 500,000.00 |  |  | - |  | BAC |  | EU, Sefwiman Rural Bank |  |
|  |  | 8.Partner with financial institutions to provide loans to SMEs |  | Municipality- wide |  |  |  |  |  |  |  | - |  | 30,000.00 |  | - |  |  | - |  | BAC |  | Financial Institutions, |  |
| Focus Area: Agriculture and Rural Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Economic Development | Agricultural Services and Management | 9. Update and intensify the use of mass communication systems and electronic media weekly for extension delivery by 8 scheduled officers |  | Municipality- wide |  |  |  |  |  |  |  | 2,400.00 |  | - |  | - |  |  | - |  | MDA |  | CA |  |
|  |  | 10. Disseminate Extension Information through 15 AEAs fortnightly home and farm visits including Vet AEAs. |  | Municipality- wide |  |  |  |  |  |  |  | 18,000.00 |  | - |  | - |  |  | - |  | MDA |  | CA |  |
|  |  | 11. Conduct quarterly monitoring by 8 MAOs and MDA |  | Municipality- wide |  |  |  |  |  |  |  | 24,000.00 |  | - |  | - |  |  | - |  | MDA |  | CA |  |
|  |  | 12. Train 30 farmers on nursery management, GAPs |  | Bibiani |  |  |  |  |  |  |  | 2,495.00 |  | - |  | - |  |  | - |  | MDA |  | CA |  |
|  |  | 13. Follow up visit to 30 rice farmers PWD, Aged and Youth by MDA, MIS. |  | Municipality- wide |  |  |  |  |  |  |  | 1,800.00 |  | - |  | - |  |  | - |  | MDA |  | CA |  |
|  |  | 14. 1 demonstration set up by 15 AEAs by 2nd quarter, 2023 |  | Municipality- wide |  |  |  |  |  |  |  | 4,500.00 |  | - |  | - |  |  | - |  | MDA |  | CA |  |
|  |  | 15. 2 Field days by 15 AEAs for 30 farmers by 2nd quarter, 2023 |  | Municipality- wide |  |  |  |  |  |  |  | 2,200.00 |  | - |  | - |  |  | - |  | MDA |  | CA |  |
|  |  | 16. Train and resource 25 DOA staff and 30 farmers in post-harvest management of cereal crops |  | Municipality- wide |  |  |  |  |  |  |  | 4,560.00 |  | - |  | - |  |  | - |  | MDA |  | CA |  |
|  |  | 17. Create awareness and build capacity in extension delivery skills for 8 MAOs and 15 AEAs on HIV/AIDS, Covid-19, Malaria prevention and Child labour elimination in agriculture |  | Municipality- wide |  |  |  |  |  |  |  | 2,500.00 |  | - |  | - |  |  | - |  | MDA |  | CA |  |
|  |  | 18. Sensitize and Train 30 Ghana School feeding and free SHS caterers on the use of local food ingredients |  | Selected Caterers |  |  |  |  |  |  |  | 6,000.00 |  | - |  | - |  |  | - |  | MDA |  | CA |  |
|  |  | 19. Support for Planting for Food and Jobs (PFJs) &Planting for Export and Rural Development (PERD) and other agricultural programme. |  | Municipality- wide |  |  |  |  |  |  |  | 1,016,420.00 |  | - |  | - |  |  | - |  | MDA |  | CA |  |
|  |  | 20. Training of four (4) AEAs, 2 Market Enumerators, one (1) MIS Officer and MDA on market linkages, Networking and data collection. Data |  | Municipality- wide |  |  |  |  |  |  |  | 1,200.00 |  | - |  | - |  |  |  |  | MDA |  | CA |  |
|  |  | 21. Sensitization of 100 livestock farmers (male, female, PWD, Youth) on vaccination of Pets against Rabies and PPR by December, 31st 2023 |  | Municipality- wide |  |  |  |  |  |  |  | 2,500.00 |  | - |  | - |  |  |  |  | MDA |  | CA |  |
|  |  | 22. Organize training for 15 AEAs, 8 MAOs and 30 Farmers on GAPs in vegetable production |  | Municipality- wide |  |  |  |  |  |  |  | 3,857.00 |  | - |  | - |  |  |  |  | MDA |  | CA |  |
|  |  | 23. Organize training for 15 AEAs, 8 MAOs, 2 Market Enumerators on Web-Based Reporting Format by the MIS Officer by 31st March 2023 |  | Municipality- wide |  |  |  |  |  |  |  | 2,240.00 |  | - |  | - |  |  |  |  | MDA |  | CA |  |
|  |  | 24. Organize 4 Quarterly technical Review Meeting |  | Municipality- wide |  |  |  |  |  |  |  | 4,800.00 |  | - |  | - |  |  |  |  | MDA |  | CA |  |
|  |  | 25. Organize 8 monthly Staff and 12 Management Meetings by MIS Officer |  | Municipality- wide |  |  |  |  |  |  |  | 9,000.00 |  | - |  | - |  |  |  |  | MDA |  | CA |  |
|  |  | 26. Support the implementation of Rice improvement project with JICA |  | Municipality- wide |  |  |  |  |  |  |  | 51,000.00 |  | - |  | - |  |  |  |  | MDA |  | CA |  |
|  |  | 27. Organize 2 TEDMAG Trainings for 30 Technical staff. |  | Municipality- wide |  |  |  |  |  |  |  | 9,000.00 |  | - |  | - |  |  | - |  | MDA |  | CA |  |
| Economic Development | Agricultural Services and Management | 28. Train 3 tractor operators and 12 power tiller operators under DCAT establishment. |  | Municipality- wide |  |  |  |  |  |  |  | 2,500.00 |  | - |  | - |  |  | - |  | MDA |  | CA |  |
| Economic Development | Agricultural Services and Management | 29. Organize one day training workshop for 20 livestock farmers (male, female, PWD, Youth on FBO Formation, Farmer Database, and Value Addition by June, 2023. |  | Municipality- wide |  |  |  |  |  |  |  | 1, 860.00 |  | - |  | - |  |  |  |  | MDA |  | CA |  |
| Economic Development | Agricultural Services and Management | 30. Organize Municipal RELC Planning Session by June , 2023 |  | Bibiani |  |  |  |  |  |  |  | 5,400.00 |  | - |  | - |  |  |  |  | MDA |  | CA |  |
| Economic Development | Agricultural Services and Management | 31. Organize quarterly training on climate smart agriculture for 15 AEAs, 8 MAOs, and 200 farmers (male, female, PWDs, Youth and Aged) by 31st December, 2023. |  | Municipality- wide |  |  |  |  |  |  |  | 25,000.00 |  | - |  | - |  |  |  |  | MDA |  | CA |  |
| Focus Area: Tourism and Creative Arts Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Economic Development | Trade, Industry and Tourism | 32. Project Independence Day celebration |  | Municipal wide |  |  |  |  |  |  |  | - |  | 20,000.00 |  | 50,000.00 |  |  | - |  | CA |  | Private Sector |  |
|  |  | 33. Organize radio sensitizations to educate public on issues including marriage rites and puberty rights |  | Bibiani & Bekwai |  |  |  |  |  |  |  | - |  | 20, 000.00 |  | - |  |  | - |  | Dept. of Arts & Culture |  | CA |  |
| Economic Development | Economic Development | 34. Establishment of an Arts center to promote local Arts & Culture |  | Bibiani |  |  |  |  |  |  |  | - |  | 20,000.00 |  | - |  |  | - |  | Dept. of Arts & Culture |  | CA |  |
| Economic Development | Economic Development | 35. Organize 2023 Municipal Festival of Arts and Culture |  | Bibiani |  |  |  |  |  |  |  | - |  | 90,000.00 |  | - |  |  | - |  | Dept. of Arts & Culture |  | CA |  |
| DEVELOPMENT DIMENSION 2: SOCIAL DEVELOPMENT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Focus Area: Education and Training |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 39. |  | 36. Rehabilitation of Lineso JHS Block |  | Lineso |  |  |  |  |  |  |  | 200,000.00 |  | - |  | - |  |  | - |  | GES |  | CA |  |
|  |  | 37. Construction of 1 No. 6-Unit Classroom Block with office, store and 5-seater WC toilet facility |  | Bibiani community JHS |  |  |  |  |  |  |  | 350, 000.00 |  | - |  | - |  |  | - |  | GES |  | CA |  |
|  |  | 38. Construction of 1No. 2-Unit KG Block with office, store and 5-seater W/C |  | Bekwai Methodist |  |  |  |  |  |  |  | 380,000.00 |  | - |  | - |  |  | - |  | GES |  | Works |  |
|  |  | 39. Supply of 794 No. Dual Desks and 360 Mono Desks to Basic Schools |  | Municipality- wide |  |  |  |  |  |  |  | 328,200.00 |  | - |  | - |  |  | - |  | GES |  | Works |  |
|  |  | 40. Construction of 1 No. 6-Unit Classroom Block with office, Store and 5-Seater WC toilet facility at Queens SHS |  | Bekwai |  |  |  |  |  |  |  | 791,920.30 |  | - |  | - |  |  | - |  | GES |  | Works |  |
|  |  | 41. Construction of 1No. 3-Unit Classroom Block with office, store and 5-seater W/C |  | Hwenampori |  |  |  |  |  |  |  | 350,000.00 |  | - |  | - |  |  | - |  | GES |  | Works |  |
|  |  | 42. STMIE for 30 students from selected schools |  | Municipal wide |  |  |  |  |  |  |  | - |  | 20,000.00 |  | 27,000.00 |  |  | - |  | GES |  | MA, Private sector |  |
|  |  | 43. Mock exams for BECE candidates |  | Municipal wide |  |  |  |  |  |  |  | 153,000.00 |  | - |  | - |  |  | - |  | GES |  | CA |  |
|  |  | 44. Organize Inter-schools’ sports and athletic competition |  | Municipal Wide |  |  |  |  |  |  |  | - |  | 30,000.00 |  | - |  |  | - |  | GES |  | CA |  |
|  |  | 45. Organise capacity building for Teachers |  | Bibiani |  |  |  |  |  |  |  | 20,000.00 |  | - |  | 20,000.00 |  |  | - |  | GES |  | CA |  |
|  |  | 46. Supply of 1,000 Mono Desk & 1,000 Dual Desk for schools |  | Selected Schools |  |  |  |  |  |  |  | - |  | - |  | 300,000.00 |  |  | - |  | GES |  | CA |  |
|  |  | 47. Construction of 1No. 3-Unit classroom Block |  | Kumkumso |  |  |  |  |  |  |  | 350,000.00 |  | - |  | - |  |  | - |  | GES |  | CA |  |
| Focus Area: Health and Health Services |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 48. Construction of 1 No. CHPS compound with Borehole & 3-seater WC Toilet facility |  | Aboabo |  |  |  |  |  |  |  | 325,000.00 |  | - |  | - |  |  | - |  | GHS |  | Works |  |
|  |  | 49. Procurement of 10 delivery sets for CHPS Compounds |  | Selected CHPS Zones |  |  |  |  |  |  |  | 30,000.00 |  | - |  | - |  |  | - |  | GHS |  | CA |  |
|  |  | 50. Construction of 1 No. CHPS compound with 3-seater WC Toilet facility |  | Adupri |  |  |  |  |  |  |  | 325,000.00 |  | - |  | - |  |  | - |  | GHS |  | CA |  |
|  |  | 51. Procurement of 5 delivery beds for CHPS compounds |  | Selected CHPS Zones |  |  |  |  |  |  |  | 50,000.00 |  | - |  | - |  |  | - |  | GHS |  | CA |  |
|  |  | 52. Construction of 2No mechanized borehole in existing CHPS Compounds |  | Ampenkrom Nkatieso |  |  |  |  |  |  |  | 90,000.00 |  | - |  | - |  |  | - |  | GHS |  | CA |  |
|  |  | 53. Construction and mechanization of 6 No. Boreholes for selected CHPS Compounds |  | Mmerewa, Asawinso, Bassengele, Wenchi, Aboduabo & Chirano health Center |  |  |  |  |  |  |  | 246,000.00 |  | - |  | - |  |  | - |  | GHS |  | Works |  |
|  |  | 54. Renovation of Mmerewa and Humijibre CHPS compounds |  | Mmerewa, Humjibre |  |  |  |  |  |  |  | - |  | 120,000.00 |  | - |  |  | - |  | GHS |  | CA |  |
|  |  | 55. Support training in malaria case management |  | Municipal wide |  |  |  |  |  |  |  | 25,000.00 |  | 10,000.00 |  | - |  |  | - |  | GHS |  | CA, Private Sector, NGOs |  |
|  |  | 56. Support for national immunization campaigns and support for neglected tropical Disease control programme |  | Municipal wide |  |  |  |  |  |  |  | - |  | 30,000.00 |  | 30,000.00 |  |  | - |  | GHS |  | CA |  |
|  |  | 57. Intensify education to reduce stigmatization on HIV/AIDs and other diseases |  | Municipal wide |  |  |  |  |  |  |  | 16,000.00 |  | 20,000.00 |  | - |  |  | - |  | GHS |  | CA |  |
|  |  | 58. Intensify behavioural change strategies, especially for high risks groups for HIV/AIDS and TB |  | Municipal wide |  |  |  |  |  |  |  | 6,000.00 |  | 10,000.00 |  | - |  |  | - |  | GHS |  | CA |  |
|  |  | 59. Rehabilitation of malnourished children ward and support other Nutritional activities |  | Bibiani |  |  |  |  |  |  |  | 50,000.00 |  | - |  | - |  |  | - |  | GHS |  | CA |  |
|  |  | 60. Organise quarterly Municipal health Committee meetings |  | Bibiani |  |  |  |  |  |  |  | - |  | 35,000.00 |  | - |  |  | - |  | GHS |  | CA |  |
|  |  | 61. Support the management of Public Health emergencies i e. disease outbreak |  | Municipal wide |  |  |  |  |  |  |  | - |  | - |  | 250,000.00 |  |  | - |  | GHS |  | CA |  |
| Focus Area: Food and Nutrition Security |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Social Service Delivery | Public Health Services and Management | 62. Promote nutritionally sensitive and cost-effective diet through education and sensitization through radio and community visits |  | Municipal wide |  |  |  |  |  |  |  | 28,000.00 |  | 50,000.00 |  | 2,000.00 |  |  | - |  | GHS |  | CA, Private Sector, |  |
|  |  | 63. Promote the production of diversified, nutrient-rich food and consumption of nutrition foods |  | Municipal wide |  |  |  |  |  |  |  | - |  | 20,000.00 |  | 30,000.00 |  |  | - |  | GHS |  | CA |  |
|  |  | 64. Sensitisation to reduce infant, adult malnutrition, and dietary non communicable diseases |  | Municipal wide |  |  |  |  |  |  |  | 15,000.00 |  | 30,000.00 |  | - |  |  | - |  | GHS |  | CA |  |
| Social Service Delivery | Public Health Services and Management | 65. Organise demonstrative training workshop for women on kitchen gardens and food basal in 10 communities |  | Selected Communities |  |  |  |  |  |  |  | - |  | 20,000.00 |  | 30,000.00 |  |  | - |  | SWCD |  | CA |  |
| Focus Area: Population Management and Migration for Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Social Services Delivery | Public Health Services and management | 66. Organise sensitization programme on teenage pregnancy on radio |  | Bibiani |  |  |  |  |  |  |  | - |  | 22,000.00 |  | - |  |  | - |  | SWCD |  | NCCE UNICEF |  |
| Social Services Delivery | Population Management | 67. Collaboration with Immigration service on migration data within the Municipality |  | Municipal Wide |  |  |  |  |  |  |  | 10,000.00 |  | 25,000.00 |  | - |  |  | - |  | Statistics Dept |  | CA GIS |  |
| Focus Area: Reducing Poverty and Inequality |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Social Services Delivery | Social Welfare and Community Services | 68. Monitor and coordinate Livelihood Empowerment Against Poverty (LEAP) programme |  | Municipal Wide |  |  |  |  |  |  |  | - |  | - |  | 34,000.00 |  |  | - |  | SW&CD |  | CA |  |
|  |  | 69. Coordinate activities of School Feeding Programme |  | Beneficiary schools |  |  |  |  |  |  |  | 30,000.00 |  | 20,000.00 |  | - |  |  | - |  | SW&CD |  | CA |  |
|  |  | 70. Provision of Medical Support to the vulnerable |  | Municipal Wide |  |  |  |  |  |  |  | 70,000.00 |  | 30,000.00 |  | - |  |  | - |  | SWCD |  | CA |  |
|  |  | 71. Support 1,000 Vulnerable people to get NHIS Cards |  | Municipal Wide |  |  |  |  |  |  |  | 30,000.00 |  | 50,000.00 |  | 15,000.00 |  |  | - |  | SWCD |  | CA |  |
| Focus Area: Water and Environmental Sanitation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Infrastructure Development and Management | Public Works, Rural Housing and Water Management | 72. Construction and Mechanization of 7 No. Boreholes |  | Fawokabra, Mota-yard, Bibiabi SHTS, Ntakam, Anyinase, Ohiampeneka & Asempaneye |  |  |  |  |  |  |  | 287,000.00 |  | - |  | - |  |  | - |  | Works Dept. |  | LMC |  |
|  |  | 73. Formation and training of WATSANS members in 10 communities |  | Selected Towns |  |  |  |  |  |  |  | 40,000.00 |  | 20,000.00 |  | - |  |  | - |  | EHU |  | MA |  |
| Social Services Delivery | Environmental Health and Sanitation Services | 74. Procure 2 No motorbikes for monitoring activities of sanitation service providers |  | Bibiani |  |  |  |  |  |  |  | 86,000.00 |  | - |  | - |  |  | - |  | EHU |  | CA |  |
|  |  | 75. Procure 5 No. refuse containers and sanitary tools |  | Municipal Wide |  |  |  |  |  |  |  | 70,000.00 |  | - |  | - |  |  | - |  | EHU |  | CA |  |
|  |  | 76. Conduct medical screening for 800 food vendors |  | Municipal Wide |  |  |  |  |  |  |  | 20,000.00 |  | 35,000.00 |  | - |  |  | - |  | EHU |  | CA |  |
|  |  | 78. Promote household toilet construction in 10 communities (CLTS) |  | Municipal Wide |  |  |  |  |  |  |  | 5,500.00 |  | 20,000.00 |  | - |  |  | - |  | EHU |  | CA |  |
|  |  | 79. Conduct environmental health /hygiene education in 40 communities |  | Municipal Wide |  |  |  |  |  |  |  | 32,000.00 |  | - |  | - |  |  | - |  | EHU |  | GES, NGOs |  |
|  |  | 80. Organize spraying to control Pests and vectors in the municipality |  | Bibiani |  |  |  |  |  |  |  | 30,000.00 |  | 20,000.00 |  | - |  |  | - |  | EHU |  | MA |  |
|  |  | 81. Solid and liquid waste management, (Fumigation, manage wasteland fills Contract with Zoomlion) |  | Municipal Wide |  |  |  |  |  |  |  | 300,000.00 |  | - |  | - |  |  | - |  | EHU |  | CA, Zoomlion |  |
|  |  | 82. Conduct quarterly Evaluation and Performance Review meetings with Environmental Health Zonal Heads |  | Bibiani |  |  |  |  |  |  |  | 20,000.00 |  | 25,000.00 |  | - |  |  | - |  | EHU |  | CA |  |
|  |  | 83. Conduct monthly monitoring of Sanitation service providers |  | Municipal Wide |  |  |  |  |  |  |  | 15,000.00 |  | 20,000.00 |  | - |  |  | - |  | EHU |  | CA |  |
|  |  | 84. Conduct quarterly meeting of Sanitation Service providers |  | Bibiani |  |  |  |  |  |  |  | 12,000.00 |  | 12,000.00 |  | - |  |  | - |  | EHU |  | CA |  |
|  |  | 85. Construction of Slaughterhouse in Bibiani |  | Bibiani |  |  |  |  |  |  |  | 400,000.00 |  | - |  | - |  |  | - |  | EHU |  | CA |  |
|  |  | 86. Procurement of 1 ambient meter for controlling public noise |  | Selected Communities |  |  |  |  |  |  |  | 15,000.00 |  | - |  | - |  |  | - |  | EHU |  | CA |  |
|  |  | 87. Support quarterly leaning exercises |  | Municipality-wide |  |  |  |  |  |  |  | 20,000.00 |  | - |  | - |  |  | - |  | EHU |  | CA |  |
|  |  | 88. Construction of Pour Flush Toilet Facility |  | Bibiani |  |  |  |  |  |  |  | 400,000.00 |  | - |  | - |  |  | - |  | EHU |  | CA |  |
|  |  | 89. Provide public education on solid waste management |  | Municipal wide |  |  |  |  |  |  |  | 10,000.00 |  | 4000.00 |  | 4000.00 |  |  | - |  | EHU |  | CA |  |
|  |  | 90. Promote public health education and hygiene in basic schools |  | Municipal wide |  |  |  |  |  |  |  | 10,.000.00 |  | 40,000.00 |  | 5000.00 |  |  | - |  | EHU |  | CA |  |
|  |  | 91. Training of food vendors on safety and proper handling of food |  | Municipal wide |  |  |  |  |  |  |  | - |  | 20,000.00 |  | 15,000.00 |  |  |  |  | EHU |  | CA |  |
| Focus Area: Child Protection and Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Social Services Delivery | Social Welfare and Community Services | 92. Formation of Community Child Protection Committees in 10 Child labour endemic communities and train them on child labour issues |  | Selected Towns |  |  |  |  |  |  |  | - |  | 32,000.00 |  | 10,000.00 |  |  | - |  | SW&CD |  | MCPC |  |
|  |  | 93. Organize sensitization programmes on child labour |  | Bibiani |  |  |  |  |  |  |  | - |  | 20,000.00 |  | 20,000.00 |  |  | - |  | SW&CD |  | MCPC |  |
|  |  | 94. Remediation support for children |  |  |  |  |  |  |  |  |  | 10,000.00 |  | 20,000.00 |  | 20,000.00 |  |  | - |  | SWCD |  | CA |  |
| Focus Area: Gender Equality |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Social Services Delivery | Social Welfare and Community Services |  | 95. Organise sensitization programme on the need to involve women in decision making and local governance in 20 communities | Municipal wide |  |  |  |  |  |  |  | 18,000.00 |  | 7,000.00 |  | - |  |  | - |  | SW&CD |  | CA, NGOs |  |
|  |  |  | 96. Organise sensitization programme on Persistent negative discriminatory socio-cultural and customary practices against women | Bibiani |  |  |  |  |  |  |  | 25,000.00 |  | 10,000.00 |  | 5,000.00 |  |  | - |  | SW&CD |  | CA, NGOs |  |
|  |  |  | 97. Provide educational support to 10 female students pursuing science at the Tertiary level | Municipal wide |  |  |  |  |  |  |  | 30,000.00 |  | 30,000.00 |  | - |  |  | - |  | CA |  | GES |  |
|  |  |  | 98. Organise skills training and income generating activities for 80 women and groups to improve their economic empowerment | Municipal Wide |  |  |  |  |  |  |  | 25,000.00 |  | 10,000.00 |  | - |  |  | - |  | BAC |  | CA |  |
| Focus Area: Sports and Recreation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Social Services Delivery | Education, youth &sports and library services | 99. Organise community football galas |  | Bibiani |  |  |  |  |  |  |  | 40,000.00 |  | 20,000.00 |  | - |  |  | - |  | CA |  | Community members |  |
| Focus Area: Youth Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Social Services Delivery | Education, youth &sports and library services | 100. Organise capacity building workshops for the youth to orient them on the need to venture into entrepreneurship |  | Bibiani |  |  |  |  |  |  |  | 25,000.00 |  | - |  | 20,000.00 |  |  | - |  | BAC |  | CA, Private Sector, NABCO |  |
| Focus Area: Social Protection |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Social Services Delivery | Welfare and Community Services | 101. Organise radio programme on child right and child protection issue |  | Bibiani |  |  |  |  |  |  |  | 12,000.00 |  | 10,000.00 |  | 5,000.00 |  |  | - |  | SW& CD |  | CA, MCPC |  |
| Focus Area: Disability-Inclusive Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Social Services Delivery | Welfare and Community Services | 102. Provide medical /assistive devices to PWDs |  | Municipal wide |  |  |  |  |  |  |  | 30,000.00 |  | 20,000.00 |  | - |  |  | - |  | SW& CD |  | CA |  |
|  |  | 103. Organise Advocacy & awareness creation on the rights & responsibilities of PWDs |  | Bibiani |  |  |  |  |  |  |  | 12,000.00 |  | 20,000.00 |  | - |  |  | - |  | SW& CD |  | CA |  |
|  |  | 104. Provide educational/ apprenticeship support to PWDs |  | Municipality-wide |  |  |  |  |  |  |  | 10,000.00 |  | 10,000.00 |  | - |  |  | - |  | SW& CD |  | CA |  |
|  |  | 105. Procure items such as fridges, Tricycles, start-ups etc, to support PWDs to enter into income generation activities |  | Municipal wide |  |  |  |  |  |  |  | 60,000.00 |  | 20,000.00 |  | - |  |  | - |  | SW& CD |  | CA |  |
|  |  | 106. Strengthening organization of Persons with Disability |  | Bibiani |  |  |  |  |  |  |  | 18,000.00 |  | 20,000.00 |  | - |  |  | - |  | SW& CD |  | CA |  |
| Focus Area: Employment and Decent Work |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Social Services Delivery | Social Welfare and Community Services | 107. Support government flagship programmes such as NABCO &YEA |  | Bibiani |  |  |  |  |  |  |  | 20,000.00 |  | - |  | - |  |  | - |  | YEA |  | CA |  |
| DEVELOPMENT DIMENSION 3: ENVIRONMENT, INFRASTRUCTURE AND HUMAN SETTLEMENTS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Focus Area: Protected Areas |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Environmental Management | Natural Resource Conservation and Management | 108. Facilitate alternative livelihoods including eco-tourism support schemes for fringe communities along protected areas |  | 5 Selected Communities |  |  |  |  |  |  |  | 22,000.00 |  | 20,000.00 |  | 10,000.00 |  |  | - |  | Forestry Commission |  | CA, Care International |  |
|  |  | 109. Sensitization of communities to prevent illegal activities in forest reserves |  | Forest Reserves |  |  |  |  |  |  |  | 20,000.00 |  | 30,000.00 |  | - |  |  | - |  | Forestry Commission |  | Chiefs, CA |  |
| Focus Area: Mineral Extraction |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Environmental Management | Natural Resource Conservation and Management | 110. Organise sensitization programme on illegal mining, deforestation and land reclamation |  | Selected communities |  |  |  |  |  |  |  | 20,000.00 |  | 22,000.00 |  | - |  |  | - |  | Minerals Commission |  | CA, NGOs, CSO, Chiefs Minerals Commission |  |
| Infrastructure Maintenance |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Infrastructure Development and Management | Public works, rural housing, and water management | 111. Rehabilitation and Furnishing of Assembly Hall complex |  | Bibiani |  |  |  |  |  |  |  | 180,000.00 |  | - |  | - |  |  | - |  | Works |  | MLGDRD |  |
| Infrastructure Development and Management | Public works, rural housing and water management | 112. Rehabilitation of Bibiani and Bekwai Markets |  | Bibiani & Bekwai |  |  |  |  |  |  |  | 400,000.00 |  | - |  | - |  |  | - |  | Works |  | MLGDRD |  |
| Infrastructure Development and Management | Public works, rural housing and water management | 113. Rehabilitation of Humijibre Market |  | Humijibre |  |  |  |  |  |  |  | 30,000.00 |  | - |  | - |  |  | - |  | Works |  | MLGDRD |  |
| Focus Area: Water Resources Management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Environmental Management | Natural Resource Conservation and Management | 114. Enforcement of development control on water bodies |  | Municipal wide |  |  |  |  |  |  |  | 40,000.00 |  | 30,000.00 |  | - |  |  | - |  | Forestry Commission |  | CA, NGOs, CSO,Chiefs, Minerals Commission |  |
| Focus Area: Environmental Pollution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Environmental Management | Natural Resource Conservation and Management | 115. Enforce environmental laws and regulations to prevent noise and air pollution |  | Municipal Wide |  |  |  |  |  |  |  | 32,000.00 |  | - |  | - |  |  | - |  | EHU |  | CA, NGOs, CSO, MWST, |  |
|  |  | 116. Promote the use of LPG as alternative sources of energy by households |  | Municipal wide |  |  |  |  |  |  |  | 2,000.00 |  | - |  | 2,000.00 |  |  | - |  | NADMO |  | FC |  |
| Focus Area: Deforestation, Desertification and Soil Erosion |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Environmental Management | Natural Resource Conservation and Management | 117. Support the planting of 400,000 assorted tree seedlings under the green Ghana project |  | Municipal wide |  |  |  |  |  |  |  | 120,000.00 |  | - |  | - |  |  | - |  | Forestry Communities |  | NADMO |  |
|  |  | 118. Establishment of forest plantations in degraded forest land through Modified Taungya and industrial plantation |  | Anhwiaso, Aboduabo |  |  |  |  |  |  |  | 10,000.00 |  | - |  | - |  |  | - |  | Forestry Commission |  | CA |  |
| Environmental Management | Natural Resource Conservation and Mgt. | 119. Support the implementation of youth in afforestation programme |  | Municipal wide |  |  |  |  |  |  |  | - |  |  |  | 20,000.00 |  |  | - |  | Forestry Commission |  | CA |  |
| Focus Area: Climate Variability and Change |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Environmental Management | Natural Resource Conservation & Management | 120. Train 650 farmers on climate smart agriculture technologies |  | Municipal Wide |  |  |  |  |  |  |  | 5,000.00 |  | 30,000.00 |  | - |  |  | - |  | MDA |  | CA, NGOs, CSO,MWST, FC |  |
|  |  | 121. Organise sensitization campaigns on climate change variability and adaption in 30 communities |  | Municipal Wide |  |  |  |  |  |  |  | 15,000.00 |  | 20,000.00 |  | - |  |  | - |  | NADOM |  | CA NGO’s, FC |  |
| Environmental Management | Natural Resource Conservation & Mgt | 122. Support the planting of 3,000 assorted tree seedlings |  | Selected towns |  |  |  |  |  |  |  | 2,000.00 |  | 20,000.00 |  | - |  |  | - |  | NADMO |  | CA, NGOs, CSO, Mineral Commission, FC |  |
| Focus Area: Disaster Management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Environmental Management | Disaster Prevention and management | 123. Formation of Disaster Risk Reduction clubs in 20 schools |  | Selected Schools |  |  |  |  |  |  |  | 2,000.00 |  | - |  | 5,000.00 |  |  | - |  | NADMO |  | GES |  |
|  |  | 124. Organise community sensitization on hazards of fire |  | Selected Towns |  |  |  |  |  |  |  | 3,000.00 |  | - |  | 3,000.00 |  |  | - |  | NADMO |  | GNFS, CA |  |
| Environmental Management | Disaster Prevention and management | 125. Sensitization of the general public on the prevention and management of domestic and bush fires |  | Selected Communities |  |  |  |  |  |  |  | - |  | 2,000.00 |  | - |  |  | - |  | GNFS |  | CA |  |
| Environmental Management | Disaster Prevention and management | 126. Training of fuel stations, markets and other public places on management of fire outbreaks |  | Selected Communities |  |  |  |  |  |  |  | - |  | 2,000.00 |  | - |  |  | - |  | GNFS |  | CA |  |
| Focus Area: Transportation: Road & Road Safety |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Infrastructure Development and Management | Urban roads and transport services | 127. Reshape 100km of feeder roads and building of culvert |  | Municipal Wide |  |  |  |  |  |  |  | 300,000.00 |  | 100,000.00 |  | - |  |  | - |  | Works |  | CA |  |
|  |  | 128. De-silting of 10km of drains, grass cutting and patching of potholes |  | Municipality-wide |  |  |  |  |  |  |  | 420,000.00 |  | - |  | - |  |  | - |  | Works |  | CA, Urban Roads |  |
|  |  | 129. Grading of 5km Town Roads |  | Municipality-wide |  |  |  |  |  |  |  | 140,000.00 |  | - |  | - |  |  | - |  | Works |  | CA, Urban Roads |  |
|  |  | 130. Traffic Management |  | Municipality-wide |  |  |  |  |  |  |  | 105,000.00 |  | - |  | - |  |  | - |  | Works |  | CA, RSC |  |
|  | Urban roads and transport services | 131. Sensitization on Road Safety policy for drivers and user |  | Municipal Wide |  |  |  |  |  |  |  | 10,000.00 |  | 5,000.00 |  | - |  |  | - |  | Works |  | CA, NRSC, NCCE |  |
| Focus Area: Information Communication Technology Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Infrastructure Development and Management | ICT | 132. Organise ICT training for 150 youth |  | Municipal Wide |  |  |  |  |  |  |  | 5,000.00 |  | 15,000.00 |  | - |  |  |  |  | GES |  | CA, NGOs |  |
| Focus Area: Human Settlements Development and Housing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Infrastructure Development and Management | Spatial Planning | 133. Continue the street naming and property addressing system |  | Anhwiaso, Chirano |  |  |  |  |  |  |  | 100,000.00 |  |  |  | 100,000.00 |  |  | - |  | Physical Planning |  | CA, TA .SPC |  |
|  |  | 134. Support the extension of electricity in 8 communities in the Municipality |  | Atronsu, Asempanaye, Bekwai old clinic, Maakrom,Kramokrom, Surano A Nambro, Kwartengkrom, |  |  |  |  |  |  |  | 300,000.00 |  | - |  | - |  |  | - |  | Works |  | CA,TA SPC |  |
|  |  | 135. Preparation and revision of local settlement plans |  | Sefwi Bekwai, Chirano, Ampenkrom |  |  |  |  |  |  |  | 100,000.00 |  | - |  | - |  |  | - |  | Physical Planning |  | CA, TA, SPC |  |
|  |  | 136. Landscaping and Gardening of principal streets in Bibiani |  | Bibiani |  |  |  |  |  |  |  | 5,000.00 |  | 10,000.00 |  | - |  |  | - |  | Physical Planning |  | CA,TA , SPC |  |
|  |  | 137. Undertake building inspections to ensure compliance with the national building code |  | Municipal Wide |  |  |  |  |  |  |  | - |  | 20,000.00 |  | - |  |  | - |  | Physical Planning |  | CA, TA, SPC |  |
| Focus Area: Drainage and Flood Control |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Infrastructure Development and Management | Public Works, Rural Housing and Water Management | 138. Construction of 6 No. culverts |  | Kofikrom, Chira Nzema Nkwanta,Mframakrom, Abokyikrom |  |  |  |  |  |  |  | 40,000.00 |  | - |  | - |  |  | - |  | NADMO |  | CA |  |
| DEVELOPMENT DIMENSION 4: GOVERNANCE, CORRUPTION AND PUBLIC ACCOUNTABILITY |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Focus Area: Local Governance and Decentralization |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Management and Administration | General Administration | 139. Organize Statutory meetings (Management Meetings, Sub-Committee, Executive Committee & General Assembly Meetings, SAT Meetings etc) |  | Bibiani |  |  |  |  |  |  |  | - |  | 260,000.00 |  | - |  |  | - |  | CA |  | MLGDRD |  |
|  |  | 140. Maintenance of office equipment |  | Bibiani |  |  |  |  |  |  |  | 20,000.00 |  | 30,000.00 |  | - |  |  | - |  | CA |  | MLGDRD |  |
|  |  | 141. Procurement of 100kva generator for the Assembly and other offices |  | Bibiani |  |  |  |  |  |  |  | 100,000.00 |  | - |  | - |  |  | - |  | Works |  | CA |  |
|  |  | 142. Maintenance of Assembly Vehicles/ General Equipment |  | Bibiani |  |  |  |  |  |  |  | 30,000.00 |  | 20,000.00 |  | - |  |  | - |  | CA |  | MLGDRD |  |
|  |  | 143. Renovation of 4 Assembly Bungalows & Offices |  | Bibiani |  |  |  |  |  |  |  | 50,000.00 |  | 130,000.00 |  | - |  |  | - |  | CA |  | MLGDRD |  |
|  |  | 144. Procurement of Office Equipment /Logistics (6-No servers, 6-No laptops, UPS & Networking Equipment) |  | Bibiani |  |  |  |  |  |  |  | 50,000.00 |  | 20,000.00 |  | - |  |  | - |  | CA |  | MLGDRD |  |
|  |  | 145. Gazetting of Assembly’s Bye-Laws |  | Bibiani |  |  |  |  |  |  |  | 30,000.00 |  | - |  | - |  |  | - |  | CA |  | MLGDRD |  |
| Management and Administration | General Administration | 146. Support to Self Help Community Projects |  | Municipal Wide |  |  |  |  |  |  |  | 200,000.00 |  | 100,000.00 |  | - |  |  | - |  | CA |  | MLGDRD |  |
|  |  | 147. Support the sub-structures in the Municipality/Construction of 1 No. Zonal Council Office |  | Sefwi Bekwai |  |  |  |  |  |  |  | 300,000.00 |  | - |  | - |  |  | - |  | CA |  | MLGDRD |  |
|  |  | 148. Supply, Installation and maintenance of streetlight and extension of electricity |  | Selected communities |  |  |  |  |  |  |  | 150,000.00 |  | 50,000.00 |  | - |  |  | - |  | Works |  | CA |  |
|  |  | 149. Support Decentralized Dept. and WNRCC |  | Bibiani |  |  |  |  |  |  |  | 50,000.00 |  | - |  | - |  |  |  |  | CA |  | MLGDRD |  |
|  |  | 150. Implement Capacity building plan/Staff development |  | Bibiani |  |  |  |  |  |  |  | 50,000.00 |  | 30,000.00 |  | - |  |  | - |  | HR Dept. |  | MLGDRD |  |
|  |  | 151. Provision for official day celebrations |  | Selected Communities |  |  |  |  |  |  |  | 150,000.00 |  | - |  | - |  |  | - |  | CA |  | MLGDRD |  |
|  |  | 152. Internal Management of organization (Utility, fuel, call credit, Hotel Accommodation, NALAG Dues etc) |  | Bibiani |  |  |  |  |  |  |  | 100,000.00 |  | 100,000.00 |  | - |  |  | - |  | CA |  | MLGDRD |  |
| Focus Area: Public Accountability |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Management and Administration | Planning, Budgeting, Monitoring & Evaluation | 153. Organise Social Accountability Fora ie. 2 Town Hall meetings, Meet the Press & Social Audit |  | Bibiani & Bekwai |  |  |  |  |  |  |  | 40,000.00 |  | 10,000,00 |  | - |  |  | - |  | CA |  | MLGDRD |  |
| Focus Area: Human Security and Public Safety |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Management and Administration | General Administration | 154. Support for Security operations & MUSEC activities |  | Bibiani |  |  |  |  |  |  |  | 80,000,00 |  | 20,000.00 |  | - |  |  | - |  | CA |  | MLGDRD |  |
| Focus Area: Corruption and Economic Crimes |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Management and Administration | General Administration | 155. Support Anti- Corruption Agencies /Implement NACAP |  | Municipal wide |  |  |  |  |  |  |  | 10,000.00 |  | 20,000.00 |  | - |  |  | - |  | CA |  | CHRAJ, Audit Service, NCCE, NGOs |  |
| DEVELOPMENT DIMENSION 5: EMERGENCY PLANNING AND RESPONSE (INCLUDING COVID-19 RECOVERY PLAN) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Focus Area: Hydro meteorological |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Social Services Delivery | Public Health Services and management | 156. Organize community education programme on hydro meteorological disaster |  | Selected Communities |  |  |  |  |  |  |  | 5,000.00 |  | 30,000.00 |  | - |  |  | - |  | NADMO |  | CA |  |
| Focus Area: Biological |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Social Services Delivery | Public Health Services and management | 157. Organise sensitization and education programmes on Covid-19 and other pandemics and enforcement of safety protocols |  | Municipal wide |  |  |  |  |  |  |  | 20,000.00 |  | 10,000.00 |  | - |  |  | - |  | GHS |  | CA |  |
|  |  | 158. Support Municipal Public Health Emergency Management Committee & Municipal Public Health Emergency Rapid Response Team activities |  | Bibiani |  |  |  |  |  |  |  | 20,000.00 |  | 40,000.00 |  | - |  |  | - |  | GHS |  | CA |  |
|  |  | 159. Vaccination against public health emergencies such as Covid-19 and other pandemics |  | Municipality- wide |  |  |  |  |  |  |  | 10,000.00 |  | 10,000.00 |  | - |  |  | - |  | GHS |  | CA |  |
| Focus Area: Anthropogenic |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Social Services Delivery | Public Health Services and management | 160. Organise 4 quarterly disaster mitigation and public awareness programmes |  | Selected communities |  |  |  |  |  |  |  |  | 5,000.00 | 12,000.00 |  | - |  |  |  | - |  | NADMO |  | CA |  |  |
| Relief Assistance and Victim Welfare |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Environmental Management | Disaster Prevention and management | 161. Support 200 disaster victims with relief items |  | Municipal wide |  |  |  |  |  |  |  |  | 100,000.00 | - |  | - |  |  |  | - |  | NADMO |  | CA |  |  |
| DEVELOPMENT DIMENSION 6: IMPLEMENTATION, COORDINATION, MONITORING AND EVALUATION |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Management and Administration | Planning, Budgeting, Monitoring & Evaluation | 162. Organize 4 Quarterly MPCU and budget committee meetings |  | Bibiani |  |  |  |  |  |  |  | 30,000.00 |  |  | 10,000.00 | - |  |  | - |  | CA |  | MLGDRD |  |
|  |  | 163. Preparation of 2024 composite Annual Action Plan and budget |  | Bibiani |  |  |  |  |  |  |  | 25,000.00 |  |  | - | - |  |  | - |  | CA |  | MLGDRD |  |
|  |  | 164. Conduct projects and programme evaluations and APR preparation sessions for HODs. |  | Selected Towns |  |  |  |  |  |  |  | 50,000.00 |  |  | 30,000.00 | - |  |  | - |  | CA |  | MLGDRD |  |
|  |  | 165. Dissemination of 2023 approved composite and Gazetting of fee-fixing |  | Bibiani |  |  |  |  |  |  |  | 15,000.00 |  |  | 10,000.00 | - |  |  | - |  | CA |  | MLGDRD |  |
|  |  | 166. Undertake consultative meetings and prepare 2024 Fee-Fixing Resolutions |  | Bibiani |  |  |  |  |  |  |  | 5,000.00 |  |  | 20,000.00 | - |  |  | - |  | CA |  | MLGDRD |  |
|  |  | 167. Undertake Mid-Year Review of the 2023 Composite Budget |  | Bibiani |  |  |  |  |  |  |  | 14,000.00 |  |  | - | - |  |  | - |  | CA |  | MLGDRD |  |
| Production and Utilization of Statistics |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Management and Administration | Planning, Budgeting, Monitoring & Evaluation | 168. Conduct monthly market readings at Sefwi Bekwai and Bibiani |  | Bekwai & Bibiani |  |  |  |  |  |  |  | 5,000.00 |  |  | - | - |  |  | - |  | Statistics |  | CA |  |
| Management and Administration | Planning, Budgeting, Monitoring & Evaluation | 169. Build community register in 3 endemic communities of child labour using Ghana Child Labour Monitoring System |  | Selected Communities |  |  |  |  |  |  |  | 10,000.00 |  |  | - | - |  |  | - |  | Statistics |  | CA |  |
| Total |  |  |  |  |  |  |  |  |  |  |  | 9,950,372.00 |  |  | 2,480,000.00 | 1,577,000.00 | 14,007,372.00 |  |  |  |  |  |  |  |