REPUBLIC OF GHANA

BIBIANI –ANWHIASO –BEKWAI MUNICIPAL ASSEMBLY

WESTERN-NORTH REGION

2026 COMPOSITE ANNUAL ACTION PLAN

DATE: 29TH OCTOBER, 2025

# BIBIANI -ANHWIASO-BEKWAI MUNICIPAL ASSEMBLY

# 1.0 INTRODUCTION

The 2026 Annual Action Plan of the Bibiani-Anhwiaso-Bekwai Municipal Assembly outlines the activities which the Municipal Assembly has planned to implement for the year 2026 in collaboration and support of the Central Government, Donors, NGOs, CSOs and the  communities This year’s Annual Action Plan earmarks the first year for the implementation of the 2026-2029 DMTDP that are in line the Medium-Term National Development Policy Framework (MTNDPF 2026-2029) christened “Resetting-Ghana Agenda – Creating Jobs, Ensuring Accountability and Promoting Shared Prosperity” and also in consonance with the Long Term National Development Policy Framework “a just, free, and prosperous nation with high levels of national income and broad-based social development’’ and the Medium-Term National Development Policy Framework, 2026-2029, with six main goals: build a prosperous society; create equal opportunities for all;  safeguard the natural  environment and ensure a resilient built environment; Maintain a stable, united and safe society; Mainstream Emergency Response Activities into District Development Planning and Improve percentage implementation of Development Programme.

The projected 2026 population based on the 2021 PHC with a growth rate of 2.2% stand at 186,593 with 95,722 males and 90,871 females.

1.1 DATE OF ESTABLISHMENT

The Bibiani-Anhwiaso-Bekwai Municipal Assembly was established in 1988 by the Local Government (Bibiani-Anhwiaso-Bekwai Municipal Assembly) (Establishment) Instrument, L.I 1387 under the then Local Government Law, 1988 PNDCL 207. The district was elevated into a Municipal status in 2018 and inaugurated on Thursday, 15th March, 2018 with LI 2284. Bibiani is the Municipal capital of the Bibiani Anhwiaso Bekwai Municipal.

1.2 VISION

The vision of the Assembly is “to become a highly efficient and effective Municipal authority, committed to the continuous improvement of the living standards of its people.

1.3 MISSION STATEMENT

The Municipal Assembly exists ‘to facilitate the holistic development of the Municipality by effectively formulating and implementing plans and programmes in collaboration with Ministries, Departments, Agencies, and Non-Governmental Organizations through a participatory approach aimed at improving the quality of life of the people”.

1.4 LOCATION AND SIZE

The municipality is in the north-western part of the Western Region of Ghana and between latitude 6o N, 3o N and longitude 2o W, 3o W. It is bordered to the North by the Atwima Mponua District in the Ashanti Region, South by the Wassa Amenfi West in the Western Region, West by the Sefwi Wiawso Municipal Assembly in the Western North Region and East by the Upper Denkyira West and Amansie West in the Ashanti Region respectively. The municipality has a total land area of 873 km square.

Table 1 below provides a summary of the plan under various Development Dimensions

| THEMATIC AREAS | ECONOMIC DEVELOPMENT | SOCIAL DEVELOPMENT | ENVIRONMENT, AND HUMAN SETTLEMENT DEVELOPMENT | GOVERNANCEAND INSTITUTIONAL DEVELOPMENT |
| --- | --- | --- | --- | --- |
| GOAL | Build a prosperous society | Create equal opportunity for all | Ensure resilient built environment while safeguarding the natural environment | Maintain a stable, safe and united society |
| SECTORS | Trade, Agriculture, Markets, Tourism, Private Sector Development | Education, Health, Child development & Protection, HIV/AIDS, Persons with Disability, Portable Water, Women Empowerment & Gender | Transportation, Energy, Waste & Sanitation, ICT, Human Settlement & Dev’t Planning, Natural Resource. | Revenue Mobilization, Local Governance, Security |
| TOTAL NO. OF PROGRAMS AND PROJECTS | 34 | 74 | 34 | 14 |
| LEAD IMPLEMENTING AGENCY | BAC, MOFA, DWD / Central Administration | SWCD, GHS, GES, DWD, ILO, TA/ Central Administration | MEHU, DWD, TCPD, FSD, GES/ Central Administration | Central Administration |

Composite Annual Action Plan for 2026

| Projects | Location | Time Frame |  |  |  | Cost (GH¢) |  |  |  | Programme Status |  | Implementing Institution Department |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Q1 | Q2 | Q3 | Q4 | GoG | DACF | IGF | Others (MDF, DACF/RFG, DPs, Stool Lands) | New | On-going | Lead | Collaboration |
| THEMATIC AREA 1: ECONOMIC DEVELOPMENT |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective: To promote local industrial growth by training, certifying, and supporting 600 artisans with technical and business skills through TVET programmes by December 2029. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Local Economic and Industrial Development Programme |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Focus Area: Strong and resilient Local economy |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1. Support the activities of BRC to undertake business registration of MSMEs, mentorship and create market access | Municipality-wide |  |  |  |  | - | 20,000.00 | 10,000.00 | - | New | - | CA | GEA, BRC |
| 2. Organize capacity building for 200 youth and women entrepreneurs on financial literacy and investment | Municipality-wide |  |  |  |  | - | - | 20,000.00 | - | New | - | BRC | CA, GEA, Finance |
| Focus Area: Industrial Transformation |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3. Facilitate the development of an industrial zone for agro-processing and artisanal works | Sefwi Bekwai |  |  |  |  | - | - | 50,000.00 | 100,000.00 | New | - | BRC | CA, MoTI |
| 4. Support skills training for 150 artisans including women and youth with start-up kits | Municipality-wide |  |  |  |  | - | 200,000.00 | - | - | New | - | BRC | CA, MP’s CF |
| Focus Area: Private Sector Development |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 5. Organize quarterly LED platform meetings / business forum to improve business growth | Bibiani |  |  |  |  | - | 21,000.00 | 7,000.00 | - | New | - | BRC | CA, GEA |
| 6. Organize basic skills training in soap making 70 unemployed women and youth | Sefwi Bekwai |  |  |  |  | - | - | 25,000.00 | - | New | - | BRC | CA, GEA |
| 7. Provide business incubation support for 50 SMEs including the youth on mentorship, ICT services | Municipality-wide |  |  |  |  | - | - | 50,000.00 | - | New | - | BRC | CA, GEA |
| 8. Facilitate access to credit facilities by 50 SMEs from the financial institutions | Municipality-wide |  |  |  |  | - | - | 20,000.00 | - | New | - | BRC | CA, GEA |
| Objective: To improve tourism infrastructure and service delivery by rehabilitating and upgrading key tourism sites, establishing at least 3 tourist rest stops, and strengthening tourism promotion systems by December 2029. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Trade, Investment and Tourism Promotion Programme |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Focus Area: Tourism and creative Arts Development |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9. Train 100 youth and women in crafts, bead-making, drumming, and dancing, to boost cultural tourism | Anhwiaso, Chirano, Wenchi & Awaso |  |  |  |  | - | 30,000.00 | 50,000.00 | - | New | - | CA | Dept. of Arts & Culture |
| 10. Support Annual cultural festivals and exhibitions that include women and youth | Municipality-wide |  |  |  |  |  | - | 50,000.00 | - | New | - | CA | Dept. of Arts & Culture |
| 11. Promote the celebration of 6th March National Independence Day | Bibiani |  |  |  |  | - | - | 150,000.00 | - | New | - | CA | Dept. of Arts & Culture, WNRCC |
| 12. Organize radio sensitizations to educate the public on issues including marriage rites and puberty rights | Bibiani & Bekwai |  |  |  |  | - | - | 20,000.00 | - | New | - | CA | Dept. of Arts & Culture, WNRCC |
| Objective: To reduce post-harvest losses by 40%, increase extension service coverage to 80% of extension zones, and promote agricultural mechanization by December 2029 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Agriculture and Agri-business Support Programme |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Focus Area: Agriculture and Agri-Business Development |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 13. Support 15 farmer-based organizations (FBOs) including women with inputs, extension services and training | Wenchi, Chine, Abokyikrom Amadukrom |  |  |  |  | 20,000.00 | - | 10,000.00 | - | New | - | MDA | CA, NGOs |
| 14. Support the implementation of Feed Ghana Programme | Municipality-wide |  |  |  |  | - | 50,000.00 | - | - | New | - | MDA | CA, NGOs, MOFA |
| 15. Facilitate agro-processing training and equipment support with special packages for 10 women-led agribusinesses (Cassava, maize oil palm) | Nkatieso, Aboabo, Chirano, Donkorkrom |  |  |  |  | 30,000.00 | - | - | - | New | - | MDA | CA, WNRCC, NGOs, CBOs |
| 16. Promote climate-smart agriculture practices through demo farms and farmer field schools for 2,000 women and men farmers | Municipality-wide |  |  |  |  | 30,000.00 | - | - | - | New | - | MDA | CA, WNRCC, NGOs, CBOs |
| 17. Promote the use of improved breeds of livestock/Poultry for 500 farmers | Municipality-wide |  |  |  |  | - | - | 20,000.00 | - | New | - | MDA | CA, MOFA, NGOs |
| 18. Intensify disease control and surveillance, especially for zoonotic and scheduled diseases | Municipality-wide |  |  |  |  | - | - | 20,000.00 | - | New | - | MDA | CA, MOFA, NGOs |
| 19. Train 50 farmers in alternative livelihoods activities to improve income generation | Ankra-Muano, Tanoso, Subri & Humijibre |  |  |  |  | - | - | 40,000.00 | - | New | - | MDA | CA, MOFA, NGOs |
| 20. Facilitate access to agricultural financing for 20 youth, women & PWDs | Bibiani |  |  |  |  |  | 15,000.00 | - | - | New | - | MDA | CA, MOFA, NGOs |
| 21. Conduct yield studies on major crops within the municipality | Municipality-wide |  |  |  |  | - | 30,000.00 | - | - | New | - | MDA | CA, MOFA, WNRCC |
| 22. Train 400 farmers to build simple storage facilities | Municipality-wide |  |  |  |  | 5,000.00 | 15,000.00 | - | - | New | - | MDA | CA, MOFA, NGOs |
| 23. Organize 2026 District Farmers Day Celebrations | Selected Community |  |  |  |  | - | 150,000.00 | - | - | New | - | MDA | CA, MOFA, NGOs |
| Focus Area: Fisheries and Aquaculture |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 24. Train 10 women in fish processing and packaging techniques including hygiene standards and value addition for local and regional markets | Anhwiaso, Lineso, Sefwi Bekwai |  |  |  |  | - | 10,000.00 | 10,000.00 | - | New | - | MDA | CA, WNRCC, NGOs, CBOs, Fisheries Commission |
| 25. Support 5 youth /cooperative groups to establish fishponds with access to start-up kits and technical support. | Bibiani, Kwaaso, Kyenkyenase |  |  |  |  | 10,000.00 | 10,000.00 | - | - | New | - | MDA | CA, WNRCC, NGOs, CBOs, Fisheries Commission |
| Projects | Location | Time Frame |  |  |  | Cost (GH¢) |  |  |  | Programme Status |  | Implementing Institution Department |  |
|  |  | Q1 | Q2 | Q3 | Q4 | GoG | DACF | IGF | Others (MDF, DACF/ RFG, DPs, Stool Lands) | New | On-going | Lead | Collaboration |
| THEMATIC AREA 2: SOCIAL DEVELOPMENT |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective: 1. To expand healthcare infrastructure and increase the logistical capacity of health facilities to 80% by 2029 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Health and Nutrition Improvement Programme |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Focus Area: Health and Health Services |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 26. Construct 2 No. CHPS Compounds with office, store, washroom and accommodation facility | Kwamekrom & Tanoso |  |  |  |  | - | 3,000,000.00 | - | - | New | - | GHS | CA, MoH |
| 27. Complete the construction of 2 No. CHPS Compounds with office, store, and 4-bedroom accommodation facilities in Adobewura No. 2 and Subri Nkwanta | Adobewura No.2 & Subri Nkwanta |  |  |  |  | - | 3,000,000.00 | - | - | - | On-going | GHS | CA, MoH |
| 28. Construction of Health center for Bibiani Old Town | Old Town |  |  |  |  | - | - | - | 800,000.00 | New | - | GHS | Works, CA |
| 29. Support Malaria Elimination programme | Municipality-wide |  |  |  |  | - | - | 15,000.00 | - | New | - | GHS | CA, MoH |
| 30. Intensify Counseling and Testing (HTC) in major communities | Bibiani, Bekwai, Anhwiaso, Awaso |  |  |  |  | - | 35,000.00 | - | - | New | - | GHS | CA, NGOs, WNRCC |
| 31. Use audio visual equipment to assist in community education on HIV/AIDS and dispel myths about its spread. | Bibiani, Humijbre, Chirano, Awaso |  |  |  |  | - | 16,000.00 | - | - | New | - | GHS | CA, NGOs, WNRCC |
| 32. Reduce the level of mother to child (PMTCT) infection rate in the district | Municipality-wide |  |  |  |  | - | 23,570.00 | - | - | New | - | GHS | CA, NGOs, WNRCC |
| 33. Carry out education on Behavioural change campaign in major communities | Bibiani, Lineso, Bekwai, Awaso, Chirano |  |  |  |  | - | 24,854.90 | - | - | New | - | GHS | CA, NGOs, WNRCC |
| 34. Support for national immunization campaigns and support for neglected tropical Disease control programme | Municipality-wide |  |  |  |  | - | - | 15,000.00 | - | New | - | GHS | CA, MoH |
| 35. Support the management of Public Health emergencies i e. outbreak of diseases | Municipality-wide |  |  |  |  | - | - | 40,000.00 | - | New | - | GHS | CA, MoH |
| 36. Procure 10 No. delivery sets and 10 No. delivery beds for CHPS Compounds | Wenchi, Subri Nkwanta, Asawinso’, Ntakam, Akaaso, Ashiam, Aboduabo & Adobewura No.2, Lineso, Tanoso |  |  |  |  | - | - - | - - | 70,000.00 | New | - | GHS | CA, MoH |
| Objective 2: To Increase access to and utilization of family planning and nutrition services from 32% to 50% in the district by 2029 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Health and Nutrition Improvement Programme |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Focus Area: Population Management |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 37. Organize community sensitizations on family planning, reproductive health for both men and women | Municipality-wide |  |  |  |  | 20,000.00 | 10,000.00 | - | - | New | - | GHS | CA, MoH |
| 38. Collaborate with the traditional authorities to educate boys and girls on delayed marriages and adolescent reproduction health | Municipality-wide |  |  |  |  | - | - | 20,000.00 | - | New | - | CA | NCCE, SWCD, Traditional Authorities |
| Focus Area: Food Systems and Nutrition |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 39. Promote the production of and consumption of micro-nutrient rich food by children and women of reproductive age | Municipality-wide |  |  |  |  |  | - | 30,000.00 | - | New | - | MDA | GHS, NGOs, CBOs |
| 40. Support the implementation of the School Feeding Programme to promote nutrition among school children | Municipality-wide |  |  |  |  |  | - | 20,000.00 | - | New | - | SWCD | GES, CA |
| 41. Organize nutrition education for 45 women of reproductive age, school feeding caterers focusing on balanced diet | Bibiani |  |  |  |  | - | - | 20,000.00 | - | New | - | GHS | NCCE, SWCD |
| Objective: To Provide safe water supply to 100% of urban and 90% rural populations, and achieve 90% access to improved sanitation facilities and services by December 2029 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Water, Sanitation and Hygiene (WASH) Programme |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Focus Area: Water, Environmental Sanitation and Hygiene |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 42. Construct and mechanize 4 institutional Boreholes with Overhead Tanks | wamekrom & Tanoso CHPS, MframakromNzema Nkwanta Primary Schools |  |  |  |  | - | 400,000.00 | - | - | New | - | Works Dept. | CWSA, EHSU, GES. GHS |
| 43. Construct and mechanize 9 Community Boreholes with Overhead Tanks | Attakrom Oversees, Humjibre, Kojina B, Ashiam, Beposo, Mpasiem, Kwawkrom, Bibiani Old Town & Anyinasie |  |  |  |  | - | 900,000.00 | - | - | New | - | Works Dept. | CWSA, EHSU |
| 44. Rehabilitate 5 community Boreholes | Subri, Dominibo No. 1. Kumkumso |  |  |  |  | - | - | 15,000.00 | - | New | - | Works | CWSA, EHSU |
| 45. Train 20 WATSAN Committees on inclusive hygiene promotion | Selected Communities |  |  |  |  | - | - | 20,000.00 | - | New | - | EHSU | CWSA, Works |
| 46. Completion of Slaughterhouse in Lineso | Lineso |  |  |  |  | - | - | 600,000 | - | - | On-going | EHSU | CWSA, Works |
| 47. Complete the drilling and mechanization of 4 No. institutional boreholes with overhead tanks in Adobewura No.2, Subri Nkwanta CHPS Compounds, Donkorkrom and Amokrom KG School | Adobewura No.2, Subri Nkwanta CHPS Compounds, Donkorkrom and Amokrom KG School |  |  |  |  | - | 600,000.00 | - | - | - | On-going | EHSU | CWSA, Works |
| 48. Complete the drilling and mechanization of 9 No. Community boreholes with overhead tanks in Kwaaso Muoho, Adiembra, Adamukrom, Morno, Mframakrom, Pataboaso, Nsiakrom, Akaaso and Subri | Kwaaso Muoho, Adiembra, AdamukromMorno, Mframakrom, Pataboaso, Nsiakrom, Akaaso & Subri |  |  |  |  | - | 1,388,497.89 | - | - | - | On-going | EHSU | CWSA, Works |
| 49. Construction of 2 No. Urinal facilities for markets centers | Bibiani & Sefwi Bekwai |  |  |  |  | - | 70,000.00 | - | - | New | - | EHSU | CA, MP’s CF, CWSA |
| 50. Procure 1 No motorbike for monitoring Sanitation activities | Bibiani |  |  |  |  | - | - | - | 70,000.00 | New | - | EHSU | CA |
| 51. Conduct screening for 1,200 food vendors | Municipality-wide |  |  |  |  | - | - | 10,000.00 | - | New | - | EHSU | GHS |
| 52. Support the implementation of Community-Led Total Sanitation in 30 communities | Selected Communities |  |  |  |  | - | 20,000.00 | 10,000.00 | - | New | - | EHSU | MLGCRA, WNRCC |
| 53. Acquire 20-acre land for solid waste management | Bibiani, Bekwai, Anhwiaso, Awaso & Subri |  |  |  |  | - | - | 500,000.00 | - | New | - | EHSU | MLGCRA, WNRCC, PPD, Traditional Authority |
| 54. Procure sanitation tools (wheelbarrows, spades, shovels, brooms, pickaxes, slashing hooks) for waste management | Bibiani |  |  |  |  | - | 300,000.00 | - | - | New | - | EHSU | CA |
| 55. Implement Sanitation Improvement Package (SIP) | Bibiani |  |  |  |  | - | 50,000.00 | - | - | New | - | EHSU | CA |
| 56. Visit and educate 36 schools on WASH activities | Selected Schools |  |  |  |  | - | - | 30,000.00 | - | New | - | EHSU | CA |
| 57. Evacuate refuse dams and maintain final disposal site | Bibiani |  |  |  |  | - | 200,000.00 |  | - | New | - | EHSU | CA |
| 58. Undertake municipal-wide fumigation exercise | Municipality-wide |  |  |  |  | - | 200,000.00 | - | - | New | - | EHSU | CA, Works |
| 59. Regular dislodge of all institutional and public toilets | Selected Communities |  |  |  |  | - | 100,000.00 | - | - | New | - | EHSU | CA, Works |
| Objective: 1.To construct 30 new classroom blocks, rehabilitate 40% of dilapidated classrooms, and supply 4,000 mono and dual desks to schools to reduce overcrowding by December 2029. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Education and Skills Development Programme |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Focus Area: Education and Training |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 60. Construct 1 No. 2-Unit Classroom Block with office and store and 1 No. 6-Unit Classroom Block with office, changing room for girls, Store and 4-seater pour flush toilet facility | Mframakrom |  |  |  |  | - | 1,900,000.00 | - | - | New | - | GES | CA, Works |
| 61. Completion of 1 No. 2-KG Block with Office, Rest Room, Playground with fenced compound in Amokrom | Amokrom |  |  |  |  | - | 800,000.00 | - | - | - | On-going | GES | CA, Works |
| 62. Completion of 1 No. 6-Unit Classroom Block with office, store, changing room for girls, and 4-seater pour flush toilet facility in Donkorkrom | Donkorkrom |  |  |  |  | - | 1,800,000.00 | - | - | - | On-going | GES | CA, Works |
| 63. Completion of 1 No. 3-Unit Classroom Block with office, store, changing room for girls, and 4-seater pour flush toilet facility in Kumkumso | Kumkumso |  |  |  |  | - | 1,200,000.00 | - | - |  | On-going | GES | CA, Works |
| 64. Complete and Furnish I No. 6- Unit Classroom Block with Office, Store, changing room for girls and 4-seater pour flush toilet facilities for Ankra-Muano Methodist Primary School | Ankra-Muano |  |  |  |  | - | 1,350,000.00 | - | - | - | On-going | GES | CA, Works |
| 65. Complete the renovation of 1 No. 3-Units burnt Classroom Block with office, store, changing room for girls and 4-seater pour flush toilet facility for Bibiani Anglican JHS | Bibiani Anglican School |  |  |  |  | - | 1,000,000.00 | - | - | - | On-going | GES | CA, Works |
| 66. Complete and Furnish 2 No. 3- Unit Classroom Block with Office, Store, changing room for girls and 4-seater pour flush toilet facilities for Hwenampori & Abokyikrom JHS | Hwenampori & Abokyikrom |  |  |  |  | - | 2,000,000.00 | - | - | - | On-going | GES | GES, Works |
| 67. Construct 1 No. 3-Unit Classroom Block with office, changing room for girls, Store and 4-seater pour flush toilet facility | Nzema Nkwanta |  |  |  |  | - | 900,000.00 | - | - | New | - | GES | CA, Works |
| 68. Procure 1,000 pieces of Dual Desks, 1,000 pieces of Mono Desks and 300 teachers table and Chairs | Municipality-wide |  |  |  |  | - | 1,993,500.00 | - | - | New | - | GES | CA |
| 69. Support 20 brilliant but needy students to further their education | Selected Students |  |  |  |  | - | 50,000.00 | - | - | New | - | GES | CA, MP’s CF |
| 70. Rehabilitation of 1 No. 6-Unit Classroom Block for Ampenkrom M/A Primary School | Ampenkrom |  |  |  |  | - | - | 30,000.00 | 370,000.00 | New | - | GES | CA, Works |
| 71. Organize My First Day at School for new entrants (KG & P1) | Municipality-wide |  |  |  |  | 30,000.00 | - | - | - | New | - | GES | CA |
| 72. Organize municipal school Reading competition | Bibiani |  |  |  |  | - | - | 15,000.00 | - | New | - | GES | CA |
| 73. Facilitate the Organization of mock exams for BECE candidates (males – 2,876, females – 2,780) | Municipality-wide |  |  |  |  | - | - | 40,000.00 | - | New | - | GES | CA, WAEC |
| 74. Organize Inter-schools’ sports and athletic competition | Municipality-wide |  |  |  |  | - | - | 40,000.00 | - | New | - | GES | CA, NSA |
| 75. STMIE for 30 students (18 males and 12 females) from selected schools | Municipality- wide |  |  |  |  | - | - | 20,000.00 | - | New | - | GES | CA |
| Objective 2:To ensure 100% equitable distribution of qualified teachers and improve the quality of teaching and learning outcomes in all schools by 2029 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Education and Skills Development Programme |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 76. Organize capacity building for 1,320 Teachers (750 males & 570 females) and ensure fair postings especially to underserved areas | Bibiani |  |  |  |  | - | - | 35,000.00 | - | New | - | GES | CA |
| Objective 3: To equip 70% of public schools with functional ICT laboratories and reliable internet connectivity to enhance digital literacy by December 2029. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Education, and Skills Development Programme |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 77. Supply of 100 computers and training of pupils in ICT basic schools including girls and PWD students | Municipality-wide |  |  |  |  | 70,000.00 | - | - | - | New | - | GES | GIFEC, CA |
| Objective 1:To create employment opportunities for 30% of the youth by 2029 through skills development and entrepreneurship |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Youth and Employment Support Programme |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Focus Area: Employment and Decent Work |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 78. Facilitate vocational skills training for 50 boys and girls in trades with high market demand such as masonry for boys and catering for girls | Bibiani, Anhwiaso, Sefwi Bekwai & Awaso |  |  |  |  | - | - | - | 100,000.00 | New | - | BRC | CA, TVET Centers, YEA |
| 79. Support YEA to establish job placement and internship programmes for youth and women | Bibiani |  |  |  |  | - | - | 50,000.00 | - | New | - | CA | YEA |
| Objective 2. To increase sports infrastructure and related services by 50% through rehabilitation and construction of community sports facilities by December 2029. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Youth and Employment Support Programme |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Focus Area: Sports and Recreation |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 80. Organize community football galas in support of the celebration of 6th March | Bibiani & Sefwi Bekwai |  |  |  |  | - | - | 50,000.00 | - | New | - | CA | MP’s CF |
| 81. Provide basic sports equipment such as footballs, Jerseys, footwears to facilitate sports competitions | Municipality-Wide |  |  |  |  | - | - | 50,000.00 |  | New | - | CA | MP’s CF |
| Objective: 1.To expand LEAP, NHIS, and other social protection programmes to cover an additional 20% of eligible vulnerable people and increase access to social services for 60% of PWDs by December 2029. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Gender, Social Protection and Disability-Inclusive Programme |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Focus Area: Social Protection and Poverty Reduction |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 82. Monitor and coordinate Livelihood Empowerment Against Poverty (LEAP) programme | Municipality-wide |  |  |  |  | 10,000.00 | - | 10,000.00 | - | New | - | SWCD | CA, MGSP |
| 83. Organize radio/community engagement on child rights and child protection issues | Bibiani & Sefwi Bekwai |  |  |  |  | 5,000.00 | - | 5,000.00 | - | New | - | SWCD | CA, MGSP |
| 84. Identification and registration of children and indigens in 20 rural communities unto the NHIS | Selected communities |  |  |  |  | 10,000.00 | - | 10,000.00 | - | New | - | SWCD | CA, MGSP |
| 85. Register and support the aged | Municipality-wide |  |  |  |  | - | - | 50,000.00 | - | New | - | SWCD | CA, MP’s CF |
| 86. Facilitate the preparation of 30 Community Action Plans with the CCPCs | Selected communities |  |  |  |  | - | - | - | 10,000.00 | New | - | SWCD | CA, MGSP, UNICEF, JICA |
| 87. Education and training on mental health and psychosocial support for sexually abuses persons | Municipality-wide |  |  |  |  | - | - | 10,000.00 | - | New | - | SWCD | NCCE, MGSP |
| 88. Education and sensitization on online child sexual exploitation and abuse | Municipality-wide |  |  |  |  | - | - | 10,000.00 | - | New | - | SWCD | NCCE, MGSP |
| 89. Support income-generating activities for 30 vulnerable households through skills training and access to micro-credit | Selected Communities |  |  |  |  | - | - | 20,000.00 | - | New | - | SWCD | CA, Financial Institutions |
| Focus Area: Disability – Inclusive Development |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 90. Ensure at least 20% of public facilities are disability friendly with inclusive design and guidelines | Municipality-wide |  |  |  |  | 5,000.00 | 35,000.00 | - | - | New | - | SWCD | MGSP, Works |
| 91. Train 50 teachers and health workers on inclusive service delivery and disability rights with special focus on girls | Municipality-wide |  |  |  |  | 10,000.00 | 40,000.00 | - | - | New | - | SWCD | MGSP, GES, GHS |
| 92. Provide medical /assistive devices to 100 PWDs | Bibiani |  |  |  |  | 35,000.00 | 35,000.00 | - | - | New | - | SWCD | MGSP, GHS |
| 93. Provide educational/ apprenticeship support to 100 PWDs to improve income | Municipality-wide |  |  |  |  | 20,000.00 | 40,000.00 | - | - | New | - | SWCD | MGSP, GES, BRC |
| Objective 2: To increase women’s representation in Assembly committees to 30% through leadership training, advocacy, and inclusive selection processes by December 2029. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Gender, Social Protection and Disability-Inclusive Programme |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Focus Area: Gender Equality |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 94. Sensitization of Sexual and Gender based violence | Municipality-wide |  |  |  |  | 5,000.00 | - | 5,000.00 | - | New | - | SWCD | CA, Traditional Authorities |
| 95. Organize sensitization programme on Persistent negative discriminatory socio-cultural and customary practices against women | Municipality-wide |  |  |  |  | 5,000.00 | 5,000.00 | - | 5,000.00 | New | - | SWCD | CA, Traditional Authorities |
| 96. Organize skills training and income generating activities for 80 women youth to improve their economic empowerment | Chirano, Awaso, Hwenampori & Mpesiem |  |  |  |  | - | 20,000.00 | - | - | New | - | SWCD | CA, BRC, MDA |
| Objective 3. To reduce child labour cases by 60% and child marriage by 40% through targeted re-integration and rehabilitation programmes, and to strengthen child protection systems to safeguard the rights, welfare, and safety of all children by December 2029 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Gender, Social Protection and Disability-Inclusive Programme |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Focus Area: Child Protection and Development |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 97. Formation and training of additional 10 Community Child Protection Committees to monitor child abuse, with training on reporting referral pathways | Selected Communities |  |  |  |  | - | - | - | 30,000.00 | New | - | SWCD | MCPC, MGSP, UNICEF, JICA |
| 98. Coordination and training of Gender child Protection committees in 20 Communities | Selected Communities |  |  |  |  | - | - | - | 20,000.00 | New | - | SWCD | MCPC, JICA MGSP, UNICEF, |
| 99. Remediation support for 20 children at risk of child labour | Municipality-wide |  |  |  |  | - | - | - | 30,000.00 | New | - | SWCD | MCPC, JICA MGSP, UNICEF, |
| 100. Conduct public education campaigns on child labour, teenage pregnancy, and harmful cultural practices affecting boys and girls | Municipality-wide |  |  |  |  | - | - | - | 25,000.00 | New | - | SWCD | MCPC, JICA MGSP, UNICEF, |
| Projects | Location | Time Frame |  |  |  | Cost (GH¢) |  |  |  | Programme Status |  | Implementing Institution /Department |  |
|  |  | Q1 | Q2 | Q3 | Q4 | GoG | DACF | IGF | Others (MDF, DACF/ RFG,DPs, Stool Lands) | New | On-going | Lead | Collaboration |
| THEMATIC AREA 3: ENVIRONMENT AND HUMAN SETTLEMENT |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objectives: 1. To reduce illegal mining activities by 50%, reclaim 70 hectares of degraded land, and reduce air, soil, and noise pollution through enforcement and education by December 2029 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Environmental Management and Climate Resilience Programme |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Focus Area: Protected Areas |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 101. Sensitize forest fringe communities to prevent illegal farming and chainsaw activities in the forest reserves | Selected communities |  |  |  |  | - | - | 20,000.00 | 20,000.00 | New | - | FSD | NADMO, FC, Traditional Authorities |
| 102. Support Alternative livelihoods (beekeeping, mushroom farming) for 250 women and youth for forest fringe communities to reduce pressure on the resources | Selected communities |  |  |  |  | - | - | 150,000.00 - | - | New | - | FSD | BRC, FC, Traditional Authorities |
| Focus Area: Mineral Extraction |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 103. Monitor and regulate the activities of small-scale mining operations to reduce environmental degradation and child labour | Selected Communities |  |  |  |  | - | - | - | 50,000.00 | New | - | NADMO | Mineral Commission, SWCD, FSD |
| 104. Train 30 women in value-added mineral -related activities such as jewelry making | Nkatieso, Chirano, Ntakam & Aboabo |  |  |  |  | - | - | - | 40,000.00 | New | - | BRC | CA, Minerals Commission |
| Focus Area: Water Resources Management |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 105. Enforce development control on water bodies | Municipality-wide |  |  |  |  | - | - | 10,000.00 | - | New | - | NADMO | Works, WRC |
| 106. Rehabilitate and protect water bodies including rivers and streams through community-based conservation schemes | Municipality-wide |  |  |  |  | - | - | 40,000.00 | - | New | - | NADMO | Works, WRC |
| Focus Area: Environmental Pollution |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 107. Organize monthly clean up exercises | Municipality-wide |  |  |  |  | - | 50,000.00 | 20,000.00 | - | New | - | EHSU | MLGCRA, WNRCC |
| 108. Sensitize traders and households on proper waste disposal practices with emphasis on women-led food business | Municipality-wide |  |  |  |  | - | - | - | 15,000.00 | New | - | EHSU | MLGCRA, WNRCC |
| Objective 2. To reduce forest degradation, deforestation and decrease water pollution caused by illegal mining by 60% through enforcement and conservation measures by 2029, |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Environmental Management and Climate Resilience Programme |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Focus Area: Deforestation, Desertification and Soil Erosion |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 109. Establishment of forest plantations in degraded forest lands through Modified Taungya System and industrial plantation | Anhwiaso, Aboduabo |  |  |  |  | - | - | 50,000.00 | - | New | - | FSD | FC, MLNR |
| 110. Supply of 60,000 assorted tree seedlings to support cocoa farmers (agro-forestry) | Municipality-wide |  |  |  |  | - | - | 120,000.00 | - | New | - | FSD | FC, MLNR |
| 111.Support the implementation of tree for li fe programme | Municipality-wide |  |  |  |  | - | - | 50,000.00 | - | New | - | FSD | FC, MLNR |
| Objective 3. To build the capacity of 60% of relevant Assembly staff on climate mitigation and adaptation measures through annual training programmes by December 2029 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Environmental Management and Climate Resilience Programme |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Focus Area: Climate Variability and change |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 112. Organize sensitization campaigns on climate change variability and adaptation in 15 fringe communities in line with the Ghana Cocoa Forest REDD+ Programme | Selected Communities |  |  |  |  | - | - | - | 25,000.00 | New | - | NADOM | CA NGO’s, FC |
| 113. Undertake education on fire prevention and management in 15 fringe communities in line with the Ghana Cocoa Forest REDD+ Programme | Selected Communities |  |  |  |  | - | - | - | 20,000.00 | New | - | NADMO | CA, NGOs, CSO, Mineral Commission, FC |
| 114. Train 70 stakeholders including Assembly staff, traditional authorities, community opinion leaders and other decentralized departments in the cocoa value chain on REDD+ safeguards tools (ESMF & SESA) | Selected Communities |  |  |  |  | - | - | - | 25,000.00 | New | - | NADMO | COCOBOD NGOs, MDA |
| 115. Train 50 farmers on climate smart cocoa farming practices and farmer business school (FBS) | Selected Communities |  |  |  |  | - | - | - | 30,000.00 | New | - | NADMO | COCOBOD NGOs, MDA |
| Objective: To rehabilitate 60 km of feeder roads and construct or repair 12 critical culverts and footbridges to improve rural access and connectivity by December 2029. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Integrated Feeder Road Improvement and Maintenance Programme |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Focus Area: Transportation: Road networks |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 116. Reshape and Re-gravel of 25km feeder Roads including culverts | Municipality-wide |  |  |  |  | 12,000.00 | - | - | 200,000.00 | New | - | Works | Dept. of Feeder Roads |
| 117. Facilitate the management of vehicular traffic situation | Bibiani, Sefwi-Bekwai & Awaso |  |  |  |  | 15,000.00 | - - | - - | - 15,000.00 | - New | - - | Works | NRSC |
| 118. Procure and install 1,500 Street lights | Municipality-wide |  |  |  |  | - | - | - | 800,000.00 | New | - | Works | ECG |
| 119. Sensitize drivers and Road users on Road Safety policy | Municipality-wide |  |  |  |  | - | - | 10,000.00 | - | New | - | Works | NRSC |
| 120. Fuel, services & maintenance of DRIP equipment | Bibiani |  |  |  |  | - | 300,000.00 | - | - | New | - | Works | DRIP Committee |
| 121. Develop a standardized signposts at the roundabouts to prevent people from erecting unauthorized structures | Bibiani and Bekwai |  |  |  |  | - | 20,000.00 | - | - | New | - | Works | Ghana Road safety Commission |
| Objective: 1.To increase mobile penetration and internet connectivity in rural areas by 90% and establish a centralized digital data management system for Assembly operations by December 2029 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Energy and ICT Development Programme |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Focus Area: Information and Communication Technology Development |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 122. Support ICT training in Schools with gender-sensitive access to computers and internet | Selected Schools |  |  |  |  | - | - | 20,000.00 | - | New | - | CA | Ministry of Communication, Digitization and Innovation |
| 123. Establish 2 ICT centers in two schools with dedicated programmes for girls and women in digital literacy | Nzema Nkwanta M/A Basic School & Merewa M/A JHS |  |  |  |  | - | 200,000.00 | - | - | New | - | CA | Ministry of Communication, Digitization and Innovation |
| 124. Facilitate the use of mobile platforms to disseminate environmental and agricultural information | Municipality-wide |  |  |  |  | - | - | - | 25,000.00 | New | - | CA | Ministry of Communication, Digitization and Innovation |
| Objective 2: To extend electricity coverage to all underserved communities and achieve 95% municipal electrification by December 2029. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Energy and ICT Development Programme |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Focus Area: Energy and Petroleum |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 125. Promote the use of clean energy technologies such as LPG and Solar for cooking, targeting women headed households | Municipality-wide |  |  |  |  | 50,000.00 | - | - | - | New | - | CA | NADMO, ECG, Ministry of Energy |
| 126. Support the extension of electricity connections to 35 underserved Communities through the rural electrification programme | 35 Selected Communities |  |  |  |  | - | - | - | 100,000.00 | New | - | CA | ECG, Ministry of Energy |
| 127. Support the installation and enhancement of mobile Communication network connectivity in 45 communities | Selected Communities |  |  |  |  | - | - | - | 100,000.00 | New | - | CA | GIFEC |
| Objective: To prepare and update 12 local plans, enforce zoning regulations, strengthen the Spatial Planning Committee, and increase funding for annual infrastructure provision to 50% of capital expenditure by December 2029. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Urban and Rural Development Programme |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Focus Area: Human Settlement Development |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 128. Continue the street naming and property addressing system | Anhwiaso, Chirano |  |  |  |  | - | - | - | 200,000.00 | New | - | PPD | CA, LUPSA |
| 129. Prepare and revise of 3 Community Layout Plans that include safe public spaces and access to essential services | Sefwi Bekwai, Chirano, Ampenkrom |  |  |  |  | - | - | - | 50,000.00 | New | - | PPD | LUPSA, Traditional Authorities |
| 130. Maintenance of landscaping and Gardening of principal streets in Bibiani | Bibiani |  |  |  |  | 35,000.00 | - | - | - | New | - | PPD | SPC |
| 131. Undertake building inspections to ensure compliance with the national building code | Municipality-wide |  |  |  |  | - | - | 20,000.00 | - | New | - | PPD | CA, TA, Works |
| Focus Area: Rural Development and Management |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 132. Support rural 20 women with training and tools for value addition in agriculture and agri-businesses | Municipality-wide |  |  |  |  | - | - | 40,000.00 | 20,000.00 |  | On-going | CA | MDA, BRC, MLGCRA |
| 133. Improve access to rural markets and Social Services benefitting women farmers and traders | Municipality-wide |  |  |  |  | - | - | - | 200,000.00 |  | On-going | CA | MDA, BRC, MLGCRA |
| Focus Area: Urban Development and Management |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 134. Construction of 24-Hour Economy Model Market in Bibiani including. - 6,000 m3 Lorry Park - 50 lockable stores - 12-seater toilet facility - Butcher’s House - Security post and waiting area - Urinal 20 market sheds | Bibiani |  |  |  |  | - | 5,500,000.00 | - | - | New | - | Works | WNRCC, MLGCRA |
| 135. Complete the Construction of 24-Hour Economy Model Market in Sefwi-Bekwai including. - 6,000 m3 Lorry Park - 50 lockable stores - 12-seater toilet facility - Butcher’s House - Security post and waiting area - Urinal 20 market sheds | Sefwi Bekwai |  |  |  |  | - | 5,500,000.00 | - | - | - | On-going | Works | WNRCC, MLGCRA |
| 136. Completion of 1 No. 79 Market Stalls with 6-Seater Pour Flush toilet facility in Bibiani | Bibiani |  |  |  |  | - | 3,000,000.00 | - | 200,000.00 | New | - | Works | WNRCC, MLGCRA |
| 137. Digitize urban properties and Support Women’s access to land and housing. | Municipality-wide |  |  |  |  | 40,000.00 | - | - | - | New | - | PPD | LUPSA, MLGCRA |
| Focus Area: Infrastructure Maintenance |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 138. Rehabilitate (pavement) Bibiani Markets stalls | Bibiani |  |  |  |  | - | - | - | 100,000.00 | New | - | Works | MLGCRA |
| 139. Renovate National Ambulance Unit and Fire Tender station in Sefwi Bekwai | Sefwi Bekwai |  |  |  |  | - | - | - | 180,000.00 | - | On-going | Works | MLGCRA |
| 140. Complete 2m x 3m Box Culvert (CODA project) at Bibiani California | Bibiani |  |  |  |  | - | 250,000.00 | - | - | - | On-going | Works | MLGCRA |
| 141. Complete 3m x 3m Box Culvert (CODA project) at Nsuontem | Nsuontem |  |  |  |  | - | 250,000.00 | - | - | - | On-going | Works | MLGCRA |
| 142. Rehabilitate 5 Assembly offices | Bibiani |  |  |  |  | - | - | 100,000.00 | - | New | - | Works | WNRCC |
| 143. Construct 1 No. 60 Market Stalls, Rest Room and 6-seater pour flush facility with 2 No. Washrooms @ Lineso | Lineso |  |  |  |  | - | - |  | 2,000,000.00 | New | - | Works | MLGCRA |
| Objective: To reduce the incidence of flooding by 60% and strengthen NADMO and other disaster agencies through adequate annual budget allocation and training by December 2029. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Disaster Risk prevention and Management Programme |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Focus Area: Hydrological threats |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 144. De-silt 5km river channels and storm drains | Bibiani, Awaso Madina, Kofikrom Asawinso & Bekwai |  |  |  |  | - | - | 393,447.89 | - | New | - | Works | Urban Roads, NADMO |
| 145. Develop food early warning systems, using community radios and mobile alerts accessibility to women and men | Selected Community |  |  |  |  | 30,000.00 | - | - | - | New | - | NADMO | NCCE, ISD |
| 146. Construct flood retention walls and drainage channels in flood-prone communities | Selected Communities |  |  |  |  | 170,000.00 | - | - | - | New | - | Works | NCCE, NADMO |
| 147. Support 200 disaster victims with relief items | Selected Communities |  |  |  |  | - | - | 100,000.00 | - |  | New | NADMO | CA |
| Focus Area: Biological threats |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 148. Organize sensitization and education programmes on Covid-19 and other pandemics and enforcement of safety protocols | Municipality- wide |  |  |  |  | - | - | 10,000.00 | - | New | - | GHS | NCCE, CA |
| 149. Support Municipal Public Health Emergency Management Committee & Municipal Public Health Emergency Rapid Response Team activities | Bibiani |  |  |  |  | - | - | 25,000.00 | - | New | - | CA | NCCE, GHS |
| 150. Vaccinate against public health emergencies such as Covid-19 and other pandemics | Municipality- wide |  |  |  |  | - | - | 10,000.00 | - | New | - | GHS | NCCE, CA |
| Focus Area: Anthropogenic threats |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 151. Organise 4 quarterly disaster mitigation and public awareness programmes | Selected communities |  |  |  |  | - | - | 20,000.00 | - | New | - | NADMO | NCCE, Fire Service, GHS |
| 152. Create Bylaws and community watch dogs’ system to report and reduce human-induced threats | Selected communities |  |  |  |  | - | - | 20,000.00 | - | New | - | NADMO | NCCE, Traditional Authorities |
| Projects | Location | Time Frame |  |  |  | Cost (GH¢) |  |  |  | Programme Status |  | Implementing Institution /Department |  |
|  |  | Q1 | Q2 | Q3 | Q4 | GoG | DACF | IGF | Others (MDF, DACF/RFG, DPs, Stool Lands) | New | On-going | Lead | Collaboration |
| THEMATIC AREA: 4: GOVERNANCE AND INSTITUTIONAL DEVELOPMENT |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Objective 1: To strengthen the functional capacity of the Assembly and all sub-structures by providing annual training, logistics, and staff deployment to achieve full operational efficiency by December 2029. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Civic and Good Governance Programme |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Focus Area: Local Governance and Decentralization |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 153. Organize Statutory meetings (Management Meetings, Sub-Committee, Executive Committee & General Assembly Meetings & SAT Meetings | Bibiani |  |  |  |  | 100,000.00 | - | 400,000.00 | - | New | - | CA | WNRCC, MLGCRA |
| 154. Maintenance of office equipment (computers, printers & scanners) | Bibiani |  |  |  |  | 10,000.00 | - | 115,000.00 | - | New | - | CA | WNRCC, MLGCRA |
| 155. Support to Self Help Community Projects | Bibiani |  |  |  |  | - | - | - | 200,000.00 | New | - | CA | Works, TA; s |
| 156. Train 200 Assembly staff and Assembly members in participation and inclusive governance | Bibiani |  |  |  |  | - | - | 100,000.00 | - | New | - | CA | WNRCC, MLGCRA |
| 157. Maintenance of Assembly Vehicles/General Equipment | Bibiani |  |  |  |  | - | - | 100,000.00 | 50,000.00 | New | - | CA | WNRCC, MLGCRA |
| 158. Procure Office Equipment / Logistics (6-No servers, 6-No laptops, UPS & Networking Equipment) | Bibiani |  |  |  |  | 50,000.00 | - | 100,000.00 | - | New | - | CA | WNRCC, MLGCRA |
| 159. Gazetting of Assembly’s Byelaws | Bibiani |  |  |  |  | - | - | 80,000.00 | - | New | - | CA | WNRCC, MLGCRA |
| 160. Organize 2 Town Hall meetings using the PFM templates | Bibiani |  |  |  |  | - | 60,000.00 | - | - | New | - | CA | NGOs, CBOs, Media |
| 161. Support the activities of zonal councils for effective revenue mobilization and service delivery | Bibiani |  |  |  |  | 50,000.00 | 50,000.00 | 20,000.00 | - | New | - | CA | WNRCC, MLGCRA |
| Objective 2: To strengthen MPCU capacity to prepare and implement development plans and increase IGF contribution to 35% of total annual revenue through improved revenue mobilization and automation by December 2029 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Civic and Good Governance Programme |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Focus Area: Public Policy Management |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 161. Train 200 Assembly Staff on gender-responsive Annual Action Plan and Budget preparations | Bibiani |  |  |  |  | 50,000.00 | - | - | 50,000.00 | New | - | CA | WNRCC, MLGCRA |
| 162. Prepare and 2027 composite Annual Action Plan and budget | Bibiani |  |  |  |  | - | - | 60,000.00 | - | New | - | CA | WNRCC, MLGCRA |
| 163. Conduct projects and programme evaluations and 2025 APR preparation sessions for HODs. | Bibiani |  |  |  |  | - | - | 10,000.00 | - | New | - | CA | NDPC, WNRCC |
| 164. Disseminate 2026 approved composite budget and Gazetting of fee-fixing | Bibiani |  |  |  |  | - | - | 5,000.00 | - | New | - | CA | WNRCC |
| 165. Undertake consultative meetings and prepare 2027 Fee-Fixing Resolutions | Municipality-wide |  |  |  |  | - | - | 15,000.00 | - | New | - | CA | WNRCC, NGOs |
| 166. Undertake Mid-Year Review of the 2026 Composite Budget and Annual Action Plan | Bibiani |  |  |  |  | - | 15,000.00 | - | - | New | - | CA | WNRCC, NDPC |
| 167. Develop municipal digital data systems and update the administrative data and input them into the district data development platform (DDDP) | Bibiani |  |  |  |  | - | - | 20,000.00 | - | New | - | Statistics | CA, WNRCC |
| 168. Undertake data collection to update the list of ratable properties and businesses to enhance revenue mobilization | Municipality-wide |  |  |  |  | - | - | 40,000.00 | - | - | On-going | Finance Dept. | CA, Statistics, Physical Planning Dept. |
| 169. Train 25 revenue collectors and key staff (M-15, F-10) on revenue collection strategies | Bibiani |  |  |  |  | - | - | 30,000.00 | - | New | - | Finance Dept. | MLGCRA |
| 170. Organize capacity building for finance and revenue officers on revenue planning and expenditure controls | Bibiani |  |  |  |  | - | - | 20,000.00 | - | New | - | Finance Dept. | CA |
| 171. Support the activities of 9 zonal councils for effective revenue mobilization and service delivery | Selected communities |  |  |  |  | - | - | - | 100,000.00 | New | - | CA | Finance |
| 172. Preparation of quarterly and annual financial statements | Bibiani |  |  |  |  | - | - | 10,000.00 | - | New | - | Finance | CA |
| Focus Area: Civil Society and Civic Engagement |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 173. Support Anti- Corruption Agencies /Implement NACAP | Municipality-wide |  |  |  |  | - | - | 10,000.00 | - | New | - | CA | CHRAJ, IAA |
| 174. Establish quarterly citizen engagement forums to promote participation in local decision making | Bibiani |  |  |  |  | - | - | 20,000.00 | - | New | - | CA | NCCE, NGOs |
| 175. Pay Annual NALAG Fees/Contribution | Bibiani |  |  |  |  | - | 63,631.93 | - | - | New | - | CA | MLGCRA |
| Focus Area: Culture for National Development |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 176. Promote cultural festivals and events that highlights the role of women and girls in preserving cultural heritage | Municipality-wide |  |  |  |  | - |  | - | 20,000.00 | New | - | CA | Dept. of Arts & Culture |
| 177. Organize 2026 Municipal Festival of Arts and Culture | Bibiani & Bekwai |  |  |  |  | - | - | 35,000.00 | - | New | - | CA | Dept. of Arts & Culture |
| 178. Support training of 20 young women and men in traditional crafts and music industry to promote cultural continuity and economic growth | Municipality-wide |  |  |  |  | - | - | 30,000.00 | - | New | - | CA | Dept. of Arts & Culture |
| Objective 3: To improve logistics and other support services for security agencies by procuring essential equipment and enhancing collaboration to ensure operational effectiveness by December 2029 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Civic and Good Governance Programme |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Focus Area: Security and Public Safety |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 179. Support the Security operations & MUSEC activities | Municipality-wide |  |  |  |  | - | - | 100,000.00 | - | New | - | CA | GPS, GFS, NIB, GIS |
| 180. Organize public safety forums to educate communities on gender-based violence prevention and reporting | Selected Communities |  |  |  |  | - | - | 20,000.00 | 30,000.00 | New | - | CA | GPS, GFS, NIB, GIS |
| Focus Area: Law and Order |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 181. Collaborate with traditional authorities and legal aid services address land disputes and inheritance rights affecting women | Municipality-wide |  |  |  |  | - | - | 20,000.00 | - | New | - | CA | TA’s, NGOs |
| Objective: To allocate 2% of annual budget to M&E activities and increase funding and logistical support for development communication December by 2027 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Programme: Monitoring, Evaluation and Communication Programme |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Focus Area: Development Communication |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 182. Use community radio and mobile platforms including social media to share development updates, with segments dedicated to women and youth voices | Bibiani & Sefwi-Bekwai |  |  |  |  | - | - | 50,000.00 | - | New | - | CA | NGOs, Media, NCCE, ISD |
| 183. Train 5 local media personnel and communicators in gender-sensitive reporting and ethical development communication | Municipality-wide |  |  |  |  | - | 10,000.00 | - | - | New | - | CA | NGOs, Media, NCCE, ISD |
| 184. Undertake quarterly M&E activities for all development programmes | Municipality-wide |  |  |  |  | - | 120,000.00 | - | - | New | - | CA | CSOs, MLGCRA, NDPC |
| TOTAL |  |  |  |  |  | 932,000.00 | 19,631,801.56 | 4,350,447.89 | 4,695,000.00 | 29,609,249.45 |  |  |  |