REPUBLIC OF GHANA

BIBIANI –ANWHIASO –BEKWAI MUNICIPAL ASSEMBLY

WESTERN-NORTH REGION

2025 COMPOSITE

ANNUAL ACTION PLAN

# BIBIANI -ANHWIASO-BEKWAI MUNICIPAL ASSEMBLY

# 1.0 INTRODUCTION

The 2025 Annual Action Plan of the Bibiani-Anhwiaso-Bekwai Municipal Assembly outlines the activities which the Municipal Assembly has planned to implement for the year 2025 in collaboration and support of the Central Government, Donors, NGOs, CSOs and the  communities This year’s Annual Action Plan earmarks the terminal year for the implementation of the 2022-2025 DMTDP that are in line the Medium-Term National Development Policy Framework (MTNDPF 2022-2025) christened “An Agenda for Jobs: Creating Prosperity and Equal Opportunity for All II” and also in consonance with the Long Term National Development Policy Framework “a just, free, and prosperous nation with high levels of national income and broad-based social development’’ and the Medium-Term National Development Policy Framework, 2022-2025, with six main goals: build a prosperous society; create equal opportunities for all;  safeguard the natural  environment and ensure a resilient built environment; Maintain a stable, united and safe society; Mainstream Emergency Response Activities into District Development Planning and Improve percentage implementation of Development Programme.

The projected 2025 population based on the 2021 PHC with a growth rate of 2.2% stand at 183,207 with 93,983 males and 89,224 females.

1.1 DATE OF ESTABLISHMENT

The Bibiani-Anhwiaso-Bekwai Municipal Assembly was established in 1988 by the Local Government (Bibiani-Anhwiaso-Bekwai Municipal Assembly) (Establishment) Instrument, L.I 1387 under the then Local Government Law, 1988 PNDCL 207. The district was elevated into a Municipal status in 2018 and inaugurated on Thursday, 15th March, 2018 with LI 2284. Bibiani is the Municipal capital of the Bibiani Anhwiaso Bekwai Municipal.

1.2 VISION

The vision of the Assembly is “to become a highly efficient and effective Municipal authority, committed to the continuous improvement of the living standards of its people.

1.3 MISSION STATEMENT

The Municipal Assembly exists ‘to facilitate the holistic development of the Municipality by effectively formulating and implementing plans and programmes in collaboration with Ministries, Departments, Agencies, and Non-Governmental Organizations through a participatory approach aimed at improving the quality of life of the people”.

1.4 LOCATION AND SIZE

The municipality is in the north-western part of the Western Region of Ghana and between latitude 6o N, 3o N and longitude 2o W, 3o W. It is bordered to the North by the Atwima Mponua District in the Ashanti Region, South by the Wassa Amenfi West in the Western Region, West by the Sefwi Wiawso Municipal Assembly in the Western North Region and East by the Upper Denkyira West and Amannsie West in the Ashanti Region respectively. The municipality has a total land area of 873 km square.

Table 1 below provides a summary of the plan under various Development Dimensions

| THEMATIC AREAS | ECONOMIC DEVELOPMENT | SOCIAL DEVELOPMENT | ENVIRONMENT, INFRASTRUCTURE AND HUMAN SETTLEMENTS | GOVERNANCE, CORRUPTION AND ACCOUNTABILITY | Emergency Planning & Response (Including Covid-19) | Implementation, Coordinating, Monitoring & Evaluation |
| --- | --- | --- | --- | --- | --- | --- |
| GOAL | Build a prosperous society | Create equal opportunity for all | Ensure resilient built environment while safeguarding the natural environment | Maintain a stable, safe and united society | Mainstream Emergency Response Activities into district development Planning | Improve percentage implementation of development programme |
| SECTORS | Trade, Agriculture, Markets, Tourism, Private Sector Development | Education, Health, Child development & Protection, HIV/AIDS, Persons with Disability, Portable Water, Women Empowerment & Gender | Transportation, Energy, Waste & Sanitation, ICT, Human Settlement & Dev’t Planning, Natural Resource. | Revenue Mobilization, Local Governance, Security | Health care, disaster prevention and pandemics | Development planning, Budgeting, and local governance |
| TOTAL NO. OF PROGRAMS AND PROJECTS | 34 | 74 | 34 | 14 | 6 | 9 |
| LEAD IMPLEMENTING AGENCY | BAC, MOFA, DWD / Central Administration | SWCD, GHS, GES, DWD, ILO, TA/ Central Administration | MEHU, DWD, TCPD, FSD, GES/ Central Administration | NADMO, GNFS/ Central Administration | GHS, NADMO and Central Administration | Central Administration |

Composite Annual Action Plan for 2025

| Programme (PBB) | Sub- Programme (PBB) | Broad Activities | Location | Time Frame |  |  |  |  | Cost |  |  | Programme Status |  | Implementing Institution |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Q1 |  | Q2 | Q3 | Q4 | GoG (GH¢) | IGF (GH¢) | Others (GH¢) | New | On-going | Lead | Collaborating |
| DEVELOPMENT DIMENSION 1: ECONOMIC DEVELOPMENT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Focus Area: Strong and Resilient Economy |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Management and Administration | Finance | 1. Train 25 revenue collectors and key staff (M-15, F-10) on revenue collection strategies | Bibiani |  |  |  |  |  | - | 15,000.00 | 15,000.00 |  | - | Finance | CA |
| Management | Statistics | 2. Undertake data collection and update the list of ratable properties and businesses to enhance revenue mobilization | Municipality-Wide |  |  |  |  |  | - | 30,000.00 | - |  | - | Statistics | Finance |
| Focus Area: Private Sector Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Economic Development | Trade, Industry and Tourism | 3. Organize quarterly LED platform meetings / business forum to improve business growth | Bibiani |  |  |  |  |  | - | 36,000.00 | - |  | - | BRC | CA |
|  |  | 4. Organize basic skills training in soap making 70 unemployed women and youth (45 males & 25 females) | Municipality-Wide |  |  |  |  |  | 20,000.00 | 30,000.00 | - |  | - | BRC | CA, Donors |
|  |  | 5. Organize monthly business counselling sections and follow-ups for 160 SMEs (90 males & 70 females) | Bibiani |  |  |  |  |  | 20,000.00 | 30,000.00 | 10,000.00 |  | - | BRC | CA |
|  |  | 6. Support other BRC activities in the district | Bibiani |  |  |  |  |  | 65,000.00 | - | 60,000.00 |  | - | BRC | CA |
|  |  | 7. Support 40 apprentices and master craft persons with hairdryers, sewing machines and other equipment | Municipality-Wide |  |  |  |  |  | 200,000.00 | - | - |  | - | BRC | MP’s CF |
|  |  | 8. Conduct monthly monitoring exercise for 120 CAPBUSS loan beneficiaries (M-65, F-55) | Bibiani & Bekwai |  |  |  |  |  | - | - | 24,000.00 |  | - | BRC | Sefwiman Rural Bank |
|  |  | 9. Organize basic management training for 152 SMEs and business associations (M-90, F-62) in entrepreneurship | Bibiani |  |  |  |  |  | 20,000.00 | 20,000.00 | 10,000.00 |  | - | BRC | CA, RTF, Donors |
| Focus Area: Agriculture and Rural Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 21Economic Development | Agricultural Services and Management | 10. Organize District Farmers Day Celebrations | Selected Community |  |  |  |  |  | 100,000.00 | - | - |  | - | MDA | CA |
|  |  | 11. Disseminate Extension Information through 15 (13 males & 2 females) AEAs fortnightly home and farm visits including Vet AEAs | Municipality- wide |  |  |  |  |  | 10,800.00 | - | - |  | - | MDA | CA |
|  |  | 12. Conduct monitoring, MDA and Municipal Assembly officers | Municipality- wide |  |  |  |  |  | 18,000.00 | - | - |  | - | MDA | CA |
|  |  | 13. Train 10 pig farmers (male -4, female-2 & youth -6) on feed formulation | Municipal Wide |  |  |  |  |  | 12,000.00 |  | - |  | - | MDA | CA |
|  |  | 14. Train 15 farmers (male-7, female-4, and youth – 4) on IMO technology | Bibiani |  |  |  |  |  | 12,495.00 | - | - |  | - | MDA | CA |
|  |  | 15. Follow up visit to 30 rice PWD farmers - 15, Aged - 5 and Youth - 10 by MDA, MIS. | Municipality- wide |  |  |  |  |  | 11,800.00 | - | - |  | - | MDA | CA |
|  |  | 16. Train 15 farmers (male - 6, female - 4, and youth - 5) on climate smart Agriculture | Municipality- wide |  |  |  |  |  | 13,000.00 | - | - |  | - | MDA | CA |
|  |  | 17. Train 60 farmers (women PWD - 31, youth - 29) in post-harvest management of cereal crops | Municipality- wide |  |  |  |  |  | 9,000.00 | - | - |  | - | MDA | CA |
|  |  | 18. Organize quarterly monitoring visits by the municipal Agriculture officers | Municipality- wide |  |  |  |  |  | 12,000.00 | - | - |  | - | MDA | CA |
|  |  | 19. Sensitize and Train 20 farmers (women - 7, PWD - 9, youth - 4) on the use of local food ingredients and Nutrition | Municipality- wide |  |  |  |  |  | 5,000.00 | - | - |  | - | MDA | CA |
|  |  | 20. Support for Feed Ghana Programme | Municipality- wide |  |  |  |  |  | 56,000.00 | - | - |  | - | MDA | CA |
|  |  | 21. Facilitate the signing of MOUs between 10-member Rice FBO and market women | Bibiani |  |  |  |  |  | 1,500.00 | - | - |  | - | MDA | CA |
|  |  | 22. Sensitization of 100 livestock farmers (male - 44, female - 27, PWD - 12, Youth - 17) on vaccination of Pets against Rabies and PPR by December 31st 2025 | Municipality- wide |  |  |  |  |  | 2,500.00 | - | - |  |  | MDA | CA |
|  |  | 23. Train 60 female farmers on feeding from the 4-star food groups | Municipality- wide |  |  |  |  |  | 13,857.00 | - | - |  |  | MDA | CA |
|  |  | 24. Organize 2 technical Review Meeting by the MIS officer | Bibiani & Bekwai |  |  |  |  |  | 2,400.00 | - | - |  |  | MDA | CA |
|  |  | 25. Train 10 fish farmers (male - 4, female -3 & youth - 3) on good aquaculture practices | Municipality- wide |  |  |  |  |  | 12,000.00 | - | - |  |  | MDA | CA |
|  |  | 26. Train 11 female farmers, PWD - 7 and youth - 2 on food safety and environmental hygiene | Municipality- wide |  |  |  |  |  | 2,000.00 | - | - |  |  | MDA | CA |
|  |  | 27.Train 25 farmers and Agro, inputs dealers (women - 10, PWD -7, youth - 8) illegal chemicals and potential health effects of pesticides | Municipality- wide |  |  |  |  |  | 12,300.00 | - | - |  | - | MDA | CA |
| Economic Development | Agricultural Services and Management | 28. Train 25 farmers (Female – 10, PWD - 5, youth - 10) on alternative on power zone preparation as an alternative source of livelihoods | Municipality- wide |  |  |  |  |  | 2,000.00 | - | - |  | - | MDA | CA |
| Economic Development | Agricultural Services and Management | 29. Runing and maintenance of 12 official Motorbikes for MAOs and AEAs (insurance, roadworthy and fuel allowance) | Bibiani |  |  |  |  |  | 11,860.00 | - | - |  |  | MDA | CA |
| Economic Development | Agricultural Services and Management | 30. Train 6 female farmers and 4 youth in snail rearing as an alternative source of livelihoods | Bibiani |  |  |  |  |  | 12,375.00 | - | - |  | - | MDA | CA |
| Economic Development | Agricultural Services and Management | 31. Train 20 female FBO members on the dynamics of group formation and records / data collection | Humijibre |  |  |  |  |  | 13,200.00 | - | - |  | - | MDA | CA |
| Focus Area: Tourism and Creative Arts Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Economic Development | Trade, Industry and Tourism | 32. Promote the celebration of 6th March National Independence Day | Municipality- wide |  |  |  |  |  | - | 20,000.00 | 50,000.00 |  | - | CA | MLGDRD |
|  |  | 33. Organize radio sensitizations to educate the public on issues including marriage rites and puberty rights | Bibiani & Bekwai |  |  |  |  |  | - | 20, 000.00 | - |  | - | Dept. of Arts & Culture | CA |
| Economic Development | Economic Development | 34. Organize 2025 Municipal Festival of Arts and Culture | Bibiani |  |  |  |  |  | - | 90,000.00 | - |  | - | Dept. of Arts & Culture | CA |
| DEVELOPMENT DIMENSION 2: SOCIAL DEVELOPMENT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Focus Area: Education and Training |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 35. STMIE for 30 students (18 males and 12 females) from selected schools | Municipality- wide |  |  |  |  |  | - | 20,000.00 | 27,000.00 |  | - | GES | CA |
|  |  | 36. Organize 4 random monitoring of selected schools | Municipality- wide |  |  |  |  |  | - | - | 5,000.00 |  | - | GES | CA |
|  |  | 37. Construct and furnish 1 No. 2-KG Block with Office, Rest Room, Playground with fenced compound in Amokrom | Amokrom |  |  |  |  |  | 800,000.00 | - | - |  | - | GES | CA |
|  |  | 38. Construct 1 No. 6-Unit Classroom Block with office, store, changing room for girls, and 4-seater pour flush toilet facility in Donkorkrom | Donkorkrom |  |  |  |  |  | 1,800,000.00 | - | - |  | - | GES | CA |
|  |  | 39. Construct 1 No. 3-Unit Classroom Block with office, store, changing room for girls, and 4-seater pour flush toilet facility in Kumkumso | Kumkumso |  |  |  |  |  | 1,200,000.00 | - | - |  | - | GES | CA |
|  |  | 40. Organize My First Day at School for new entrants (KG & P1) | Municipality- wide |  |  |  |  |  | - | 20,000.00 | - |  | - | GES | CA |
|  |  | 41. Organize municipal school Reading competition | Municipality- wide |  |  |  |  |  | 10,000.00 | - | - |  | - | GES | CA |
|  |  | 42. Sensitization of 1,320 teachers (750 males and 570 females) on positive discipline tools and safe school | Municipality- wide |  |  |  |  |  | - | 5,000.00 | - |  | - | GES | CA |
|  |  | 43. Facilitate the Organization of mock exams for BECE candidates (males – 2,876, females – 2,780) | Municipal wide |  |  |  |  |  | 153,000.00 | - | - |  | - | GES | CA |
|  |  | 44. Organize Inter-schools’ sports and athletic competition | Municipal Wide |  |  |  |  |  | - | 30,000.00 | - |  | - | GES | CA |
|  |  | 45. Organize capacity building for 1,320 Teachers (750 males & 570 females) | Bibiani |  |  |  |  |  | 20,000.00 | - | 20,000.00 |  | - | GES | CA |
|  |  | 46. Supply of 1,000 Mono and 1,135 Dual Desks for Basic schools | Selected Schools |  |  |  |  |  | - | - | 133,746.33 |  | - | GES | CA |
|  |  | 47. Procure 1,314 No. Dual and 1,000 Mono Desks for public Basic schools | Municipality-Wide |  |  |  |  |  | 1,288,497.89 | - | - |  | - | GES | CA, Works |
|  |  | 48. Procure 400 No. Tables and Chairs for basic schoolteachers | Municipality-Wide |  |  |  |  |  | 700,000.00 | - | - |  | - | GES | CA, Works |
|  |  | 49. Complete and Furnish I No. 6- Unit Classroom Block with Office, Store, changing room for girls and 4-seater pour flush toilet facilities for Ankra-Muano Methodist Primary School (DACF Project) | Ankra Muano |  |  |  |  |  | 1,350,000.00 | - | - |  | - | GES | Works |
|  |  | 50. Renovation of 1 No. 3-Units burnt Classroom Block with office, store, changing room for girls and 4-seater pour flush toilet facility for Bibiani Anglican JHS (DACF Project) | Bibiani |  |  |  |  |  | 1,204,995.78 | - | - |  | - | GES | Works |
|  |  | 51. Complete and Furnish I No. 3- Unit Classroom Block with Office, Store, changing room for girls and 4-seater pour flush toilet facilities for Hwenampori JHS (DACF Project) | Hwenampori |  |  |  |  |  | 950,000.00 | - | - |  | - | GES | Works |
| Focus Area: Health and Health Services |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 52. Support Malaria Elimination programme | Municipal wide |  |  |  |  |  | 25,000.00 | 10,000.00 | - |  | - | GHS | CA, NGOs |
|  |  | 53. Support for national immunization campaigns and support for neglected tropical Disease control programme | Municipal wide |  |  |  |  |  | - | 30,000.00 | 30,000.00 |  | - | GHS | CA |
|  |  | 54. Construct 2 No. CHPS Compounds with office, store, and 4-bedroom accommodation facilities in Adobewura No. 2 and Subri Nkwanta | Subri Nkwanta & Adobewura No.1 |  |  |  |  |  | 5,000,000.00 | - | - |  | - | GHS | Works |
|  |  | 55. Intensify education to reduce stigmatization on HIV/AIDs and other diseases | Municipal wide |  |  |  |  |  | 16,000.00 | 20,000.00 | - |  | - | GHS | CA |
|  |  | 56. Intensify behavioral change strategies, especially for high risks groups for HIV/AIDS and TB (450 males & 780 females) | Municipal wide |  |  |  |  |  | 6,000.00 | 10,000.00 | - |  | - | GHS | CA |
|  |  | 57. Organize quarterly Municipal health Committee meetings | Bibiani |  |  |  |  |  | - | 35,000.00 | - |  | - | GHS | CA |
|  |  | 58. Support the management of Public Health emergencies i e. outbreak of diseases | Municipality- wide |  |  |  |  |  | - | - | 250,000.00 |  | - | GHS | CA |
| Focus Area: Food and Nutrition Security |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Social Service Delivery | Public Health Services and Management | 59. Promote nutritionally sensitive and cost-effective diet through education and sensitizations on radio and community visits | Municipality- wide |  |  |  |  |  | 28,000.00 | 50,000.00 | 23,000.00 |  | - | GHS | CA, Private Sector, |
|  |  | 60. Promote the production of diverse, nutrient-rich food and consumption of nutritional foods | Municipal wide |  |  |  |  |  | - | 20,000.00 | 30,000.00 |  | - | GHS | CA |
|  |  | 61. Sensitization to reduce infants, adult malnutrition, and dietary non communicable diseases | Municipal wide |  |  |  |  |  | 15,000.00 | 30,000.00 | - |  | - | GHS | CA |
| Social Service Delivery | Public Health Services and Management | 62. Organize demonstrative training workshop for women on kitchen gardens and food basal in 10 communities |  |  |  |  |  |  | - | 20,000.00 | 30,000.00 |  | - | GHS | CA |
| Focus Area: Population Management and Migration for Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Social Services Delivery | Public Health Services and management | 63. Conduct radio sensitization programme on teenage pregnancy | Bibiani |  |  |  |  |  | - | 22,000.00 | - |  | - | SWCD | NCCE UNICEF |
| Social Services Delivery | Population Management | 64. Collaborate with Immigration service on migration data collection in the Municipality | Municipality- Wide |  |  |  |  |  | 10,000.00 | 25,000.00 | - |  | - | Statistics Dept | CA GIS |
| Focus Area: Reducing Poverty and Inequality |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Social Services Delivery | Social Welfare and Community Services | 65. Monitor and coordinate Livelihood Empowerment Against Poverty (LEAP) programme | Municipality- Wide |  |  |  |  |  | - | - | 34,000.00 |  | - | SWCD | CA |
|  |  | 66. Coordinate activities of School Feeding Programme | Beneficiary schools |  |  |  |  |  | 30,000.00 | 20,000.00 | - |  | - | SWCD | CA |
|  |  | 67. Provision of Medical Support to the vulnerable | Municipality- Wide |  |  |  |  |  | 70,000.00 | 30,000.00 | - |  | - | SWCD | CA |
|  |  | 68. Support 1,000 Vulnerable people including the aged with NHIS Cards (563 males & 437) | Municipality- Wide |  |  |  |  |  | 200,000.00 | 50,000.00 | 15,000.00 |  | - | SWCD | CA, MP’s CF |
| Focus Area: Water and Environmental Sanitation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 69. Evacuation of refuse dams and maintenance of final dumping site | Bibiani |  |  |  |  |  | 210,000.00 | - | - |  | - | EHU | CA |
|  |  | 70. Sanitation Improvement Package (GH₡ 130,812.50 x 4 Quarters) | Municipality-wide |  |  |  |  |  | 523,250.00 | - | - |  | - | EHU | CA |
|  |  | 71. Organize Monthly National Sanitation Day | Municipality-wide |  |  |  |  |  | 80,000.00 | - | - |  | - | EHU | CA |
|  |  | 72. Procurement of Sanitary tools and Equipment including Veronica Buckets for schools | Municipality-wide |  |  |  |  |  | 406,647.89 | - | - |  | - | EHU | CA |
|  |  | 73. Procure 4 No. Refuse Containers | Bibiani, & Bekwai |  |  |  |  |  | 200,000.00 | - | - |  | - | EHU | CA |
|  |  | 74. Carry out Municipal-wide Fumigation exercise day | Municipality-wide |  |  |  |  |  | 418,600.00 | - | - |  | - | EHU | CA |
|  |  | 75. Regular dislodging of all institutions and public toilet | Municipality-wide |  |  |  |  |  | 50,000.00 | - | - |  | - | EHU | CA |
|  |  | 76. Monitoring and Supervision of Environmental Service Providers | Municipality-wide |  |  |  |  |  | 50,000.00 | - | - |  | - | EHU | CA |
|  |  | 77. Conduct Sensitization on WASH activities | Municipality-wide |  |  |  |  |  | 50,000.00 | - | - |  | - | EHU | CA |
|  |  | 78. Support implementation of Community Led Total Sanitation (CLTS) | Municipality-wide |  |  |  |  |  | 50,000.00 | - | - |  | - | EHU | CA |
|  |  | 79. Sensitize and conduct medical screening for 1,000 food handlers to promote food safety (340 males & 660 females) | Municipality- Wide |  |  |  |  |  | 20,000.00 | 35,000.00 | - |  | - | EHU | CA |
|  |  | 80. Organize spraying to control Pests and vectors in the municipality | Bibiani |  |  |  |  |  | 30,000.00 | 20,000.00 | - |  | - | EHU | MA |
|  |  | 81. Conduct monthly monitoring of Sanitation service providers | Municipal Wide |  |  |  |  |  | 15,000.00 | 20,000.00 | - |  | - | EHU | CA |
|  |  | 82. Conduct quarterly meeting of Sanitation Service providers | Bibiani |  |  |  |  |  | 12,000.00 | 12,000.00 | - |  | - | EHU | CA |
|  |  | 83. Construction of Slaughter House in Lineso | Lineso |  |  |  |  |  | 400,000.00 | - | - |  | - | EHU | CA |
|  |  | 84. Provide public education on solid waste management | Municipality- wide |  |  |  |  |  | 10,000.00 | 4,000.00 | 4,000.00 |  | - | EHU | CA |
|  |  | 85. Promote public health education and hygiene in basic schools | Municipality- wide |  |  |  |  |  | 10,000.00 | 40,000.00 | 5,000.00 |  | - | EHU | CA |
|  |  | 86. Drill and mechanize 4 No. institutional boreholes with overhead tanks in Adobewura No.2, Subri Nkwanta CHPS Compounds, Donkorkrom and Bibiani Anglican Primary Schools | Adobewura No.2, Subri Nkwanta CHPS, Donkorkrom and Bibiani Anglican Primary Schools |  |  |  |  |  | 600,000.00 | - | - |  | - | EHU | CWSA, CA |
|  |  | 87. Drill and mechanize 9 No. Community boreholes with overhead tanks in Kwaaso Muoho, Adiembra, Adamukrom, Morno, Mframakrom, Pataboaso, Nsiakrom, Akaaso and Subri | Kwaaso Muoho, Adiembra, Adamukrom, Morno, Mframakrom, Pataboaso, Nsiakrom, Akaaso and Subri |  |  |  |  |  | 1,388,497.89 | - | - |  | - | EHU | CWSA, CA |
| Focus Area: Child Protection and Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Social Services Delivery | Social Welfare and Community Services | 88. Monitoring and Formation of Girls Club in 10 selected Schools | Selected Schools |  |  |  |  |  | - | - | 10,000.00 |  | - | SW&CD | MCPC |
|  |  | 89. Coordination and training of Gender child Protection committees in 20 Communities | Selected communities |  |  |  |  |  | - | - | 20,000.00 |  | - | SW&CD | MCPC |
|  |  | 90. Remediation support for 20 children at risk of child labour | Bibiani |  |  |  |  |  | 10,000.00 | 20,000.00 | 20,000.00 |  | - | SWCD | CA |
| Social Services Delivery | Social Welfare and Community Services | 91. Organize role play on child labour to sensitize parents and children on the negative effects of child labour in 20 communities | Selected communities |  |  |  |  |  | - | - | 25,0000.00 |  | - | SWCD | NCCE, NGO, Labour Office, Statistics |
| Focus Area: Gender Equality |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Social Services Delivery | Social Welfare and Community Services | 92. Sensitize public on Sexual and Gender based violence | Municipality- wide |  |  |  |  |  | - | 7,000.00 | - |  | - | SW&CD | CA, NGOs |
|  |  | 93. Organize sensitization programme on Persistent negative discriminatory socio-cultural and customary practices against women | Bibiani |  |  |  |  |  | 25,000.00 | 10,000.00 | 5,000.00 |  | - | SW&CD | CA, NGOs |
|  |  | 94. Organize skills training and income generating activities for 80 women and groups to improve their economic empowerment | Municipality- wide |  |  |  |  |  | 30,000.00 | 30,000.00 | - |  | - | CA | GES |
| Social Services Delivery | Social Welfare and Community Services | 95. Organize basic skills training in poultry farming for 65 women cocoa farmers | Municipality- Wide |  |  |  |  |  | 25,000.00 | 10,000.00 | - |  | - | BRC | CA |
|  |  | 96. Sensitize 700 female students on menstrual hygiene and multi-sex partners and provide 1,400 sanitary pads | BISEC, Kumkumso JHS, Queens SHS, Lineso JHS & Bekwai SHS |  |  |  |  |  | 15,000.00 | 5,000.00 | - |  | - | SW&CD | CA |
|  |  | 97. Educate 300 parents on the impact of parental neglect, teenage pregnancy and STDs | Kumkumso, Buabengso and Adobewura |  |  |  |  |  | 10,000.00 | - | - |  | - | SW&CD | CA |
|  |  | 98. Sensitize 6 communities on child maintenance, access, custody and effects of early marriage | Adobewura, Bassingele, Manse, Subri, Fawokabra & Bethlehem |  |  |  |  |  | 15,000.00 | - | - |  | - | SW&CD | CA |
| Focus Area: Sports and Recreation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Social Services Delivery | Education, youth & sports and library services | 99. Organize community football galas in support of the celebration of 6th March | Bibiani & Bekwai |  |  |  |  |  |  | 40,000.00 | - |  | - | CA | NSA |
|  |  | 100. Provide football teams with Jerseys, balls and footwears | Municipality-Wide |  |  |  |  |  | 50,000.00 | - | - |  | - | CA | MP’s CF |
| Focus Area: Youth Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Social Services Delivery | Education, youth & sports and library services | 101. Organize skills training in alternative livelihoods for 80 youth in cocoa growing areas (55 males & 25 females) | Municipality- Wide |  |  |  |  |  | 25,000.00 | 10,000.00 | - |  | - | BRC | CA |
| Focus Area: Social Protection |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Social Services Delivery | Welfare and Community Services | 102. Organize radio sensitizations on child rights and child protection issues | Bibiani |  |  |  |  |  | - | 10,000.00 | 5,000.00 |  | - | SW& CD | CA, MCPC |
| Social Services Delivery | Welfare and Community Services | 103. Identification and registration of children and indigens in 20 rural communities unto the NHIS | Municipality- Wide |  |  |  |  |  | - | 10,000.00 | 20,000.00 |  | - | SW& CD | CA, MCPC |
| Social Services Delivery | Welfare and Community Services | 104. Facilitate the preparation of 30 Community Action Plans with the CCPCs | Selected communities |  |  |  |  |  | - | - | 20,000.00 |  | - | SW& CD | CA, MCPC |
| Focus Area: Disability-Inclusive Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Social Services Delivery | Welfare and Community Services | 105. Provide medical /assistive devices to PWDs | Municipal wide |  |  |  |  |  | 30,000.00 | 20,000.00 | - |  | - | SW& CD | CA |
|  |  | 106. Organize Advocacy & awareness creation on the rights & responsibilities of PWDs | Bibiani |  |  |  |  |  | 12,000.00 | 20,000.00 | - |  | - | SW& CD | CA |
|  |  | 107. Provide educational/ apprenticeship support to 100 PWDs | Municipality-wide |  |  |  |  |  | 10,000.00 | 10,000.00 | - |  | - | SW& CD | CA |
|  |  | 108. Strengthening organization of Persons with Disability through capacity building | Bibiani |  |  |  |  |  | 18,000.00 | 20,000.00 | - |  | - | SW& CD | CA |
| DEVELOPMENT DIMENSION 3: ENVIRONMENT, INFRASTRUCTURE AND HUMAN SETTLEMENTS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Focus Area: Protected Areas |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Environmental Management | Natural Resource Conservation and Management | 109. Sensitization of communities to prevent illegal farming and chainsaw activities in the forest reserves | Municipality-wide |  |  |  |  |  | 20,000.00 | 30,000.00 | - |  | - | Forestry Commission | Chiefs, CA |
| Environmental Management | Natural Resource Conservation and Management | 110. Undertake nursery for 100,000 assorted tree seedlings to support afforestation | Bibiani |  |  |  |  |  | 30,000.00 | - | 20,000.00 |  | - | Forestry Commission | CA |
| Focus Area: Mineral Extraction |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Environmental Management | Natural Resource Conservation and Management | 111. Undertake a sensitization programme on illegal mining, deforestation, and land reclamation | Selected communities |  |  |  |  |  | 20,000.00 | 22,000.00 | - |  | - | Forestry Commission | CA, NGOs, CSO, Chiefs Minerals Commission |
| Infrastructure Maintenance |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 112. Complete 2m x 3m Box Culvert in Bibiani California (CODA Project) | Bibiani |  |  |  |  |  | 200,000.00 | - | - |  | - | Works | MLGCRA |
|  |  | 113. Complete 3m x 3m Box Culvert in Nsuontem (CODA Project) | Nsuontem |  |  |  |  |  | 261,000.00 | - | - |  | - | Works | MLGCRA |
|  |  | 114. Construct 3m x 3m Box Culvert in Donkorkrom (CODA Project) | Donkorkrom |  |  |  |  |  | 261,000.00 | - | - |  | - | Works | MLGCRA |
|  |  | 115. Construct a 24-Hour Economy Model Market in Sefwi Bekwai with 6,000m cube lorry park, 50 lockable stores, 12-seater toilet facility, butcher’s house, security post and waiting area, urinal and 20 markets sheds | Sefwi-Bekwai |  |  |  |  |  | 4,971,244.73 | - | - |  | - | Works | MLGCRA |
|  |  | 116. Construction of Urinal for Bibiani Market | Bibiani |  |  |  |  |  | 70,000.00 | - | - |  | - | Works | MP’s CF |
| Infrastructure Development and Management | Public works, rural housing and water management | 117. Renovate of National Ambulance Unit and Fire Tender station in Sefwi Bekwai | Sefwi Bekwai |  |  |  |  |  | 180,000.00 | - | - |  | - | Works | MLGDRD |
| Infrastructure Development and Management | Public works, rural housing and water management | 118. Rehabilitation of office buildings and Structures | Bibiani |  |  |  |  |  | 100,000.00 | - | - |  | - | Works | RCC |
| Focus Area: Water Resources Management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Environmental Management | Natural Resource Conservation and Management | 119. Enforce development control on water bodies | Municipality- wide |  |  |  |  |  | 40,000.00 | 30,000.00 | - |  | - | Forestry Commission | CA, NGOs, CSO, NADMO Chiefs, Minerals Commission |
| Focus Area: Environmental Pollution |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Environmental Management | Natural Resource Conservation and Management | 120. Enforce environmental laws and regulations to prevent noise pollution | Municipality- Wide |  |  |  |  |  | 32,000.00 | - | - |  | - | EHU | CA, NGOs, CSO, MWST, |
|  |  | 121. Promote the use of LPG as alternative sources of energy by households | Municipality- wide |  |  |  |  |  | 7,000.00 | - | 3,000.00 |  | - | NADMO | FC |
| Focus Area: Deforestation, Desertification and Soil Erosion |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Environmental Management | Natural Resource Conservation and Management | 122. Support the planting of 350,000 assorted tree seedlings under the green Ghana Day programme | Municipal wide |  |  |  |  |  | 120,000.00 | - | - |  | - | Forestry Communities | NADMO |
|  |  | 123. Establishment of forest plantations in degraded forest land through Modified Taungya System and industrial plantation | Anhwiaso, Aboduabo |  |  |  |  |  | 40,000.00 | - | - |  | - | Forestry Commission | CA |
| Environmental Management | Natural Resource Conservation and Mgt. | 124. Supply of 60,000 assorted tree seedlings to support cocoa farmers (agro-forestry) | Municipality- wide |  |  |  |  |  | - | - | 30,000.00 |  | - | Forestry Commission | CA |
| Focus Area: Climate Variability and Change |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Environmental Management | Natural Resource Conservation & Mgt | 125. Organize sensitization campaigns on climate change variability and adaptation in 15 fringe communities in line with the Ghana Cocoa Forest REDD+ Programme | Selected communities |  |  |  |  |  | - | -- | 17,000.00 |  | - | NADOM | CA NGO’s, FC |
| Environmental Management | Natural Resource Conservation & Mgt | 126. Undertake education on fire prevention and management in 15 fringe communities in line with the Ghana Cocoa Forest REDD+ Programme | Selected communities |  |  |  |  |  | - | 20,000.00 | 15,000.00 |  | - | NADMO | CA, NGOs, CSO, Mineral Commission, FC |
| Environmental Management | Natural Resource Conservation & Mgt | 127. Train 100 stakeholders including Assembly staff, traditional authorities, community opinion leaders and other decentralized departments in the cocoa value chain on REDD+ safeguards tools (ESMF & SESA) | Bibiani |  |  |  |  |  | - | - | 20,000.00 |  | - | NADMO | COCOBOD NGOs, MDA |
| Environmental Management | Natural Resource Conservation & Mgt | 128. Train 60 farmers on climate smart cocoa farming practices and farmer business school (FBS) | Bibiani |  |  |  |  |  | - | - | 12,000.00 |  |  | NADMO | COCOBOD NGOs, MDA |
| Focus Area: Disaster Management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Environmental Management | Disaster Prevention and management | 129. Formation of Disaster Risk Reduction clubs in 20 schools | Selected Schools |  |  |  |  |  | 12,000.00 | - | 5,000.00 |  | - | NADMO | GES |
| Environmental Management | Disaster Prevention and management | 130. Sensitization of the public on the prevention and management of domestic and bush fires | Selected Communities |  |  |  |  |  | - | 12,000.00 | - |  | - | NADMO | GNFS |
| Environmental Management | Disaster Prevention and management | 131. Training of fuel stations, markets, and other public places on management of fire outbreaks | Selected Communities |  |  |  |  |  | - | 22,000.00 | - |  | - | NADMO | GNFS |
| Focus Area: Transportation: Road & Road Safety |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Infrastructure Development and Management | Urban roads and transport services | 132. Reshaping of 25km feeder Roads | Municipality-wide |  |  |  |  |  | 200,000.00 | - | - |  | - | Works | CA |
|  |  | 133. De-silting of drains, patching of 3,200 potholes, and cutting of 2,400m grass | Bibiani - Bekwai |  |  |  |  |  | 420,000.00 | - | - |  | - | Works | CA, Urban Roads |
|  |  | 134. Facilitate the management of vehicular traffic situation | Municipality-wide |  |  |  |  |  | 105,000.00 | - | - |  | - | Works | CA, RSC |
|  |  | 135. Procurement and installation of Street lights | Municipality-wide |  |  |  |  |  | 75,600.00 | - | - |  |  | Works | ECG |
|  |  | 136. Sensitization on Road Safety policy for drivers and Road users | Municipal Wide |  |  |  |  |  | 10,000.00 | 5,000.00 | - |  | - | Works | CA, NRSC, NCCE |
|  |  | 137. Fuel, services & maintenance of DRIP equipment | Bibiani |  |  |  |  |  | 1,050,000.00 | - | - |  | - | Works | MLGDRD, JP Plant pool ltd. |
| Focus Area: Information Communication Technology Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Infrastructure Development and Management | ICT | 138. Organize ICT training for 150 youth | Municipality- Wide |  |  |  |  |  | 5,000.00 | 15,000.00 | - |  |  | GES | CA, NGOs |
| Focus Area: Human Settlements Development and Housing |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Infrastructure Development and Management | Spatial Planning | 139. Continue the street naming and property addressing system | Anhwiaso, Chirano |  |  |  |  |  | 100,000.00 | - | 100,000.00 |  | - | Physical Planning | CA, TA .SPC |
|  |  | 140. Preparation and revision of 3 local settlement plans | Sefwi Bekwai, Chirano, Ampenkrom |  |  |  |  |  | 100,000.00 | - | - |  | - | Physical Planning | CA, TA, SPC |
|  |  | 141. Maintenance of landscaping and Gardening of principal streets in Bibiani | Bibiani |  |  |  |  |  | 5,000.00 | 10,000.00 | - |  | - | Physical Planning | CA, TA , SPC |
|  |  | 142. Undertake building inspections to ensure compliance with the national building code | Municipal Wide |  |  |  |  |  | - | 20,000.00 | - |  | - | Physical Planning | CA, TA, SPC |
| Focus Area: Drainage and Flood Control |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Infrastructure Development and Management | Public Works, Rural Housing and Water Management | 143. Sensitize community members on proper refuse disposal to prevent floods and diseases | Selected communities |  |  |  |  |  | - | 15,000.00 | - |  | - | EHU | NADMO |
| DEVELOPMENT DIMENSION 4: GOVERNANCE, CORRUPTION AND PUBLIC ACCOUNTABILITY |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Focus Area: Local Governance and Decentralization |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Management and Administration General Administration |  | 144. Organize Statutory meetings (Management Meetings, Sub-Committee, Executive Committee & General Assembly Meetings & SAT Meetings | Bibiani |  |  |  |  |  | 2,000,000.00 | 260,000.00 | 500,000.00 |  | - | CA | MLGDRD |
|  |  | 145. Procurement of office fittings, equipment and stationery (A4 sheets, binding materials, envelopes, notepads, calculators, pens, pencils) | Bibiani |  |  |  |  |  | 80,000.00 | - | - |  | - | CA | MLGCRA |
|  |  | 146. Rehabilitation and Furnishing of Assembly Hall | Bibiani |  |  |  |  |  | 1,200,000.00 | - | - |  | - | Works | MLGDRD |
|  |  | 147. Rehabilitation of Assembly’s office washroom | Bibiani |  |  |  |  |  | 50,000.00 | - | - |  | - | EHU | Works |
|  |  | 148. Maintenance of Assembly Vehicles/ General Equipment | Bibiani |  |  |  |  |  | 30,000.00 | 20,000.00 | - |  | - | CA | MLGDRD |
|  |  | 149. Gazetting of Assembly’s Byelaws | Bibiani |  |  |  |  |  | 30,000.00 | - | - |  | - | CA | MLGDRD |
| Management and Administration | General Administration | 150. Support to Self Help Community Projects | Municipality- Wide |  |  |  |  |  | 200,000.00 | 100,000.00 | - |  | - | CA | MLGDRD |
|  |  | 151. Support Decentralized Dept. and WNRCC | Bibiani |  |  |  |  |  | 50,000.00 | - | - |  |  | CA | MLGDRD |
|  |  | 152. Implement Capacity building plan/Staff development | Bibiani |  |  |  |  |  | 50,000.00 | 30,000.00 | - |  | - | HRM | MLGDRD |
|  |  | 153. Internal Management of organization (Utility, fuel, call credit, Hotel Accommodation, NALAG Dues) | Bibiani |  |  |  |  |  | 1,000,000.00 | 1,000,000.00 | - |  | - | CA | MLGDRD |
| Focus Area: Public Accountability |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Management and Administration | Planning, Budgeting, Monitoring & Evaluation | 154. Organise Social Accountability Fora ie. 2 Town Hall meetings, Meet the Press & Social Audit | Bibiani & Bekwai |  |  |  |  |  | 40,000.00 | 10,000,00 | - |  | - | CA | MLGDRD |
| Focus Area: Human Security and Public Safety |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Management and Administration | General Administration | 155. Support the Security operations & MUSEC activities | Bibiani |  |  |  |  |  | 130,000,00 | 20,000.00 | - |  | - | CA | MLGDRD, MP’s CF |
| Focus Area: Corruption and Economic Crimes |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Management and Administration | General Administration | 156. Support Anti- Corruption Agencies /Implement NACAP | Municipal- wide |  |  |  |  |  | 10,000.00 | 20,000.00 | - |  | - | CA | CHRAJ, Audit Service, NCCE, NGOs |
| DEVELOPMENT DIMENSION 5: EMERGENCY PLANNING AND RESPONSE (INCLUDING COVID-19 RECOVERY PLAN) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Focus Area: Hydro meteorological |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Social Services Delivery | Public Health Services and management | 157. Organize community education programme on hydro meteorological disaster | Selected Communities |  |  |  |  |  | 5,000.00 | 30,000.00 | - |  | - | NADMO | CA |
| Focus Area: Biological |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Social Services Delivery | Public Health Services and management | 158. Organise sensitization and education programmes on Covid-19 and other pandemics and enforcement of safety protocols | Municipality- wide |  |  |  |  |  | 20,000.00 | 10,000.00 | - |  | - | GHS | CA |
|  |  | 159. Support Municipal Public Health Emergency Management Committee & Municipal Public Health Emergency Rapid Response Team activities | Bibiani |  |  |  |  |  | 20,000.00 | 40,000.00 | - |  | - | GHS | CA |
|  |  | 160. Vaccination against public health emergencies such as Covid-19 and other pandemics | Municipality- wide |  |  |  |  |  | 10,000.00 | 10,000.00 | - |  | - | GHS | CA |
| Focus Area: Anthropogenic |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Social Services Delivery | Public Health Services and management | 161. Organise 4 quarterly disaster mitigation and public awareness programmes | Selected communities |  |  |  |  |  | 5,000.00 | 12,000.00 | - |  | - | NADMO | CA |  |  |
| Relief Assistance and Victim Welfare |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Environmental Management | Disaster Prevention and management | 162. Support 200 disaster victims with relief items | Municipal wide |  |  |  |  |  | 100,000.00 | - | - |  | - | NADMO | CA |  |  |
| DEVELOPMENT DIMENSION 6: IMPLEMENTATION, COORDINATION, MONITORING AND EVALUATION |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Monitoring & Evaluation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Management and Administration | Planning, Budgeting, Monitoring & Evaluation | 163. MPCU activities and Statutory meetings including (stakeholders engagement using PFM Templates, Mid-year review of AAP & Budget, Fee-fixing Resolution) | Bibiani |  |  |  |  |  | 90,000.00 | 10,000.00 | - |  | - | CA | MLGDRD |
|  |  | 164. Preparation of 2026 composite Annual Action Plan and budget | Bibiani |  |  |  |  |  | 25,000.00 | - | - |  | - | CA | NDPC |
|  |  | 165. Conduct projects and programme evaluations and 2024 APR preparation sessions for HODs. | Selected Towns |  |  |  |  |  | 50,000.00 | 30,000.00 | - |  | - | CA | MLGDRD |
|  |  | 166. Dissemination of 2025 approved composite budget and Gazetting of fee-fixing | Bibiani |  |  |  |  |  | 15,000.00 | 10,000.00 | - |  | - | CA | NDPC |
|  |  | 167. Undertake consultative meetings and prepare 2026 Fee-Fixing Resolutions | Bibiani |  |  |  |  |  | 5,000.00 | 20,000.00 | - |  | - | CA | MLGDRD |
|  |  | 168. Undertake Mid-Year Review of the 2025 Composite Budget and Annual Action Plan | Bibiani |  |  |  |  |  | 14,000.00 | - | - |  | - | CA | MLGDRD |
| Management and Administration | Planning, Budgeting, Monitoring & Evaluation | 169. Preparation of 2026-2029 District Medium-Term Development Plan (DMTDP) | Bibiani |  |  |  |  |  | 100,000.00 | - | 50,000.00 |  |  | CA | NDPC |
| Production and Utilization of Statistics |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Management and Administration | Planning, Budgeting, Monitoring & Evaluation | 170. Update the administrative data and inputs them into the district data development platform (DDDP) | Municipality-wide |  |  |  |  |  | 12,000.00 | - | - |  | - | Statistics | CA |
| Management and Administration | Planning, Budgeting, Monitoring & Evaluation | 171. Build community register in 20 endemic communities of child labour using Ghana Child Labour Monitoring System | Selected Communities |  |  |  |  |  | 30,000.00 | - | - |  | - | Statistics | CA |
| Total |  |  |  |  |  |  |  |  | 34,102,421.18 | 2,894,000.00 | 1,897,746.33 | 38,894,167.51 |  |  |  |